Draft

Barnet Infrastructure Delivery Plan

1
CIL Submission Update 12 August 2021

Contents

1	Introduction ....................................................................................................................		3
2	Population and Growth Projections ................................................................................		5
3	Physical Infrastructure....................................................................................................		8
	3.1	Transport ................................................................................................................	8
	3.2	Utilities ..................................................................................................................	12
	3.3	Utilities: Energy .....................................................................................................	12
	3.4	Flooding ................................................................................................................	13
	3.5	Waste ...................................................................................................................	13
	3.6	Air Quality .............................................................................................................	14
4	Social Infrastructure .....................................................................................................		17
	4.1	Education ..............................................................................................................	17
	4.2	Libraries ................................................................................................................	23
	4.3	Health and Social Care .........................................................................................	25
	4.4	Emergency Services .............................................................................................	29
	4.5	Community Assets and Cultural Facilities ............................................................	31
5	Green Infrastructure .....................................................................................................		33
	5.1	Open Space, Sports and Leisure ..........................................................................	33
	5.2	Parks and Open Space .........................................................................................	34
	5.3	Quality / Value Status of Parks & Open Spaces ....................................................	35
	5.4	Sport, Physical Activity & Leisure ..........................................................................	35
6	Conclusions .................................................................................................................		41

2
CIL Submission Update 12 August 2021
NB

The Infrastructure Delivery Plan represents the Council’s current assessment of infrastructure needs at this moment in time. However, the document remains live and under constant review. With further assessment, the number and value of projects identified within the IDP is increasing.

The purpose of the current draft is to identify the current gap in available funding to meet the infrastructure needs of the Borough. The IDP and details of schemes that are to be prioritised for delivery from the document will be brought to a future committee for approval.

This document does not contain infrastructure that is required for the recovery from the Covid-19 pandemic. The majority of the studies were undertaken before the pandemic.

Barnet Council is however sensitive to the emerging needs of it’s communities resulting from the pandemic and will respond appropriately once it is understood what those needs are and how the Council can assist communities in recovering from this unprecedented event.

1	Introduction

What is the Infrastructure Delivery Plan?

The National Planning Policy Framework (NPPF) states that it is the responsibility of local planning authorities to plan positively for the provision of infrastructure and that plans should set out the contributions expected from development. This should include the infrastructure needed for education, health, transport, flood and water management, green and digital infrastructure. Barnet is currently developing a new Local Plan and as part of this process the Council must identify how it will accommodate the required growth, both geographically and in terms of infrastructure. This Infrastructure Delivery Plan (IDP) sets out the Council’s understanding of what infrastructure will be required to meet the levels of growth anticipated as outlined in the emerging Local Plan over the next 15 years up until 2036. The IDP is therefore a key evidence base document used to establish the necessary physical, social and green infrastructure needed in the Borough to support sustainable development over the Local Plan period.

It aims to:

take account of existing provision and assess where there is likely to be particular pressures on infrastructure across the Borough, particularly in Growth Areas; and -

identify any anticipated future levels shortfall in infrastructure and how this will be managed in terms the level of provision (who, what, where and when) to ensure that delivery of the levels of growth outlined in the Local Plan is sustainable.

3
CIL Submission Update 12 August 2021
What use will be made of the IDP?

The Council, its partners and other stakeholders will use this document to ensure that the appropriate infrastructure is provided to support the growth anticipated in the Barnet Local Plan. It will also be used to inform decisions on infrastructure delivery, for example, evidence to support the setting of Barnet’s Community Infrastructure Levy (CIL) charging schedule, allocation of CIL receipts and Section 106 planning agreement contributions to projects or allocating specific sites for use as schools or other infrastructure. It may also be used where appropriate as supporting evidence in bids for infrastructure funding.

The IDP will be reviewed on a regular basis and treated as a ‘live’ document which is updated as new information and evidence become available informed by engagement with key stakeholders. The format and content of this document has been kept as clear and concise as possible to ensure that the IDP is readily understood and to assist in keeping the report as up to date.

How has the IDP been produced?

The details outlined within this plan have been sourced from consultation with a number of key stakeholders. This includes the Council’s officers working in: planning, environment, schools, transport, culture, community facilities, parks, regeneration and social care. Ongoing engagement has also taken place with the following external stakeholders: emergency services, Transport for London, Barnet Clinical Commissioning Group (CCG), and utilities companies.

What does the IDP contain?

The IDP covers a wide range of infrastructure types, categorised as physical, social and green infrastructure. The document provides the current position with regards existing infrastructure and the quantum, type and location of infrastructure provision that needs to be provided over the next 15 years in order to accommodate the levels of growth envisaged over the local plan period. It therefore outlines, as far as practicable, what infrastructure is required, where and when provision will need to come forward and who will be responsible for funding and delivering it.

A summary table is provided for each relevant infrastructure section detailing the specific projects required, who will be delivering them and when; also, where known, indicative capital costs of the provision of this infrastructure and potential sources of funding, together with identification of any unmet funding gaps.

The information given in this IDP has been checked to ensure that at the time of writing it is as accurate as possible and based on the best available evidence. However, it should be noted that responses have not been received from all of the infrastructure providers and others were unable to provide the full information details sought. It is acknowledged therefore that some information provided is likely to be out of date and / or incomplete and therefore readers and users of this document are

4
CIL Submission Update 12 August 2021

invited to supply updates that can be incorporated when this IDP is next updated later this year as part of the supporting evidence for the submission of the Regulation 19 publication version of the Barnet Local Plan to the Planning Inspector.

2	Population and Growth Projections

The 2011 Census population for Barnet was 356,400, with population estimates up to 2018 forecasting the population to grow to 392,140 (ONS 2018 mid-year estimate). The latest 2019 population estimates in the Barnet Joint Strategic Needs Assessment (JSNA) have the Barnet population at 400,600 making Barnet the most populous Borough in London. There are variances in the projections the Greater London Authority (GLA) project a population of 437,115 by 2036 while the Office of National Statistics (ONS) population projections, predict the Borough’s population is to increase to 431,862 by 2036 – an estimated increase of between 75,462 and 80,715 residents between 2011 and 2036. This population increase will come from natural population growth (e.g. associated with increased birth-rate and higher occupancy of housing) and from the construction of new homes.

Natural increase (the difference between the number of births and deaths) is the most significant contributor to Barnet’s growth. According to ONS data for 2019 there were 4,973 live births in Barnet. Only Newham and Croydon had a higher number of births1.

With 2,315 registered deaths in 20192 this amounts to a natural increase of 2,658. This data does not include the death statistics related to Covid 19 these statistics are expected to be released in 2021.

People are also leaving Barnet. Internal migration, where people within a country move to another location within its borders, has been negative every year since 2004, apart from 20093. Barnet’s population is projected to become proportionally older as the over 65 age group grows at a much faster rate than the 0-19 and 20-64 age bands. The percentage change from 2017-2036 for the 0-19 age group is 3.8% and the over 65 age group is 36.9%. This fast rate is a significant concern as it will likely drive up the dependency ratio within the Borough4.

Future Housing Growth

To achieve the national housing targets of 300,000 homes per annum, set by Government, the Ministry of Housing Communities and Local Government (MHCLG) set out minimum

ONS Births by area of usual residence in the UK - 2019

ONS Deaths registered by area of usual residence in the UK - 2019

GLA Net Migration and Natural Change (2017)

ONS Population projections – 2016 based
5
CIL Submission Update 12 August 2021

housing requirements for Local Authorities through the ‘Standard Method’ approach. This is an unconstrained assessment of the number of homes needed in an area and requires greater refinement as part of the Local Plan’s design led and place-shaping approach to delivering growth in response to Barnet’s objectively assessed housing need. Figures published in February 2019 revealed Barnet’s minimum housing requirement as 4,126 new homes per annum (approximately 62,000 over a 15-year plan period).

The report of the independent Panel of Inspectors appointed to examine the London Plan was published in October 2019. Whilst accepting the London Strategic Housing Market Assessment (SHMA) housing need figure of 660,000 new homes between 2019 and 2029, the Panel has recommended a reduction in the overall London-wide housing target. For Barnet this means that, whilst the level of housing need remains unchanged, the housing target set by the Mayor in the London Plan March 2021 is 35,460 new homes over the 15-year plan period which is 2,364 per annum.

The West London SHMA, in which Barnet was included, was completed in October 2018, it considered the Government’s standard method for calculating Local Housing Need, introduced by MHCLG in July 2018. The West London SMHA consists of two reports - a Borough level SHMA (i.e. one for each Borough involved including Barnet) and a sub-regional SHMA for West London. This SHMA establishes the level of housing demand and the scale of housing supply necessary to meet this demand – including backlog demand from households in temporary accommodation, and those on waiting lists with an identified housing need. Barnet’s SHMA identifies the Full Objectively Assessed Need (OAN) for housing in Barnet as 3,060 dwellings per year. This equates to nearly 46,000 new homes over the lifetime of the Local Plan (2021-2036).

In the Regulation 19 Draft Local Plan Barnet therefore proposes to meet the London Plan target of 35,460 new homes over the Plan Period up to 2036, while providing a supply of sites for up to 46,000 new homes.

In addition, the most recent Employment Land Study carried out in 2017 highlighted that the numbers of jobs in Barnet is forecast to increase by 22% over the period 2016 – 2036, suggesting a net additional demand of office floorspace of 67,000 – 106,000 square metres.

It is anticipated that employment related uses will give rise to some limited infrastructure impacts, particularly in relation to public realm and transport, however these will be less significant than the impact of housing development. Growth from housing will be the primary driver of demand for supporting infrastructure. Accordingly, the IDP will need to plan for and focus on demand arising from residential development.

Delivering sustainable growth over the Local Plan period, residential development will be directed into the following Growth Areas:

Brent Cross – 9,500 homes

Brent Cross West/ Staples Corner – 1,800 homes

Cricklewood Town Centre – 1,400 homes

Edgware Town Centre – 5,000 homes

Colindale – 4,100 homes

6
CIL Submission Update 12 August 2021

Mill Hill – 1,500 homes

Other areas where development will be directed to are:

District Town Centres – 5,400 homes

Existing and Major new public transport infrastructure (1,650 homes)

London Underground and Network Rail stations and environs, including car parks - 450 homes

New Southgate Opportunity Area (potentially supported by Crossrail 2) - 250 homes

West London Orbital (WLO) support further intensification around the stations at Cricklewood, Hendon and Brent Cross West - 950 homes

Estate renewal and infill (including Grahame Park) – 4,400 homes.

		Years 1-5			Years 6-10			Years			Total Supply
								11-15

		2021/22 –			2026/27 –			2031/32
								–
		2025/26			2030/31
								2035/36

Brent Cross	600			3,700			5,200			9,500

Brent Cross West	-			-			1,800			1,800

Cricklewood	1,250			150			-			1,400

Edgware	100			3,250			1,650			5,000

Colindale	3,000			1,100			-			4,100

Mill Hill East	1,200			200			100			1,500

Growth Areas Sub-Total	6,100			8,400			8,800			23,300

District Town centres		1,950			2250			1,200			5,400

Existing & New Major	-			950			700			1,650
Transport Infrastructure

Estate renewal & infill		1,350			2,500			550			4,400

Major Thoroughfares	2,050			1,300			-			3,350

Other large sites		1,100			1,500			200			2,800

Small Sites (under 0.25 ha)	1,700			1,700			1,700			5,100

Total		14,250			18,600			13,150			46,000

7
CIL Submission Update 12 August 2021
3	Physical Infrastructure

3.1	Transport

Introduction

The significant population and employment growth projections for Barnet has obvious implications for the Borough’s transport network. The Borough’s strategic location as a central North London Borough and having both the M1 and A1 traverse the Borough and the development at Brent Cross means that Barnet is a Borough of strategic importance for North London transportation communications. On a sub-regional basis, employment and housing growth across north and west London, will mean that Barnet and its partner organisations will need to carefully manage growth to the benefit of its local residents and economy, while facilitating the demand for travel in a sustainable manner.

The Council is committed to upgrading its local transport network in order to facilitate higher levels of walking and cycling, promote better access to public transport, and make our streets and public spaces more attractive for people who live, visit and have a business in Barnet.

The full impact of the Covid 19 pandemic on transport is not yet known. The network will need to adopt to the changes in travel patterns and home working due to COVID-

The biggest impact that COVID-19 has had on the Transport Strategy is that many people can and have been working from home / flexibly. We do not know how long this phenomenon will continue for, or how it will impact transport in the borough. Although the proposals within the strategy are still suitable, during the review / feasibility studies for each proposal the changes to transport utilisation will need to be considered, particularly the changes to travel by working people. Impact on TfLs funding which impacts on the funding Barnet receives from TfL and some potential projects - the Local Implementation Plan funding has been significantly reduced by Transport for London (TfL) due to their financial situation.

Barnet’s Long Term Transport Strategy

The Barnet Long Term Transport Strategy sets out a vision and objectives for transport in Barnet and a roadmap for achieving this vision, supporting other council policies such as the Growth Strategy, the Joint Health and Wellbeing Strategy and the Local Plan.

Having an overarching transport strategy enables investment to be targeted in order to achieve desired outcomes in a coherent manner. This means the transport network is considered in-the round when prioritising spending and takes full account of other council strategies.

The Vision for Transport in Barnet:

By 2041, Barnet will have an efficient, convenient and reliable transport network, which enables safe, healthy and inclusive travel, protects the natural environment and supports the Borough’s growth.

8
CIL Submission Update 12 August 2021

The network will have enabled improvements in the way people and goods travel. It will provide strong orbital and radial links which give everyone a choice of transport modes to complete their journey regardless of age, ability or income.

Objectives for Barnet from Transport Strategy

Objective 1: Barnet’s transport network contributes to the creation of better places to live, work and visit, allows local businesses to thrive sustainably, and is flexible, adapting to future opportunities presented by technology and change in travel patterns.

Objective 2: Transport in Barnet keeps the borough moving, enabling people and goods to move within and through the borough efficiently using high quality orbital and radial links.

Objective 3: The transport system is as accessible as possible regardless of age, ability and income, and the negative impacts of transport are minimised.

Objective 4: Transport contributes positively to the health of the borough, by prioritising active travel and ensuring continued improvement in air quality.

Objective 5: The road network and transport system in Barnet is safe and residents and visitors feel safe across all transport modes.

Existing transport infrastructure and spend in Barnet

Roads in Barnet are either controlled by Barnet Council, by TfL (A1, A41, A406) or by Highways England (M1).

Existing major transport infrastructure in Barnet includes:

The Highway Service maintains 700km of carriageway, 1400km of footway, 30,000 gullies, 74 structures (bridges, culverts etc.).

There are 13 London Underground stations

There are three Thameslink stations : Cricklewood, Hendon and Mill Hill Broadway.

24 car parks

30,666 Street Lights

3,133 Illuminated Signs

Current capital spending:

NRP - Year 5 of Network Recovery Programme 2019/20 - £6.921 million to be funded from the agreed NRP Capital allocation of £50.365 million over 5 years. (includes rollover of funding from previous years and funding from DfT).

9
CIL Submission Update 12 August 2021

Detail can be found in Environment Committee report http://barnet.moderngov.co.uk/documents/s51572/Highways%20Planned%20Mainte nance%20Programme.pdf
- Local Implementation Plan (LIP) – 3.067 million for 2019/205
- S106 and Community Infrastructure Levy – S106 £402K and £300K annually from CIL for road safety and parking schemes. In addition each area committee has £400k per year from neighbourhood CIL for local area infrastructure priorities which might also address some transport issue.

Flooding & Drainage –

Flooding - the Council has undertaken modelling on 10 critical drainage areas in the borough and has identified possible interventions. The Council is in the process of preparing capital bids to the Environment Agency to deliver these projects to alleviate flooding.

Drainage – a yearly programme for cleaning vulnerable gullys throughout the year £268,000 per year (for gully cleansing activities)

Bridges and Structures – a proportion of NRP is used for this work.

Public Transport Improvements -

There is a need for a review of the existing stations in the borough to establish whether they will be able to cope with increased patronage and peak hour flows. There is a need for additional bus services given the level of development and the relatively low PTAL levels in key parts of the borough. There needs to be a general provision of step- free access at existing stations to enable access to all.

Street Lighting and Illuminated Sign Assets - £7.68M – LED and CMS Conversion Project (2019-2020)

Footway Improvement Programme (DLO) - £1.13M (2019-2020)

Town Centre Improvements.

Future Requirements

The Transport Strategy provides the vision and investment plan for the Borough. To achieve this it identifies the proposal under the following modal headings:

Walking

Cycling

Public Transport

The impact of Covid19 of TfL budgets has disrupted funding from this source in 2020/21 and 2021/22.
10
CIL Submission Update 12 August 2021

Car

Freight and Logistics

Behaviour Change

Suggested projects to support these are listed in the Transport Strategy.

The Council has proposals to develop neighbourhood measures and school streets to reduce traffic congestion and support active travel. Contributions will be sought to assist with this.

The Local Plan, Growth Strategy and other council policies / strategies provide the Council with detail to determine the infrastructure required. Contributions will be sought from developers to enhance public transport provision in growth areas.

Transport projects that have been identified in the draft Local Plan are:

A new rail station at Brent Cross West

A new bus station at Brent Cross.

A new underground station and enhanced public transport interchange at Colindale.

A new passenger rail line - the West London Orbital Line together with upgrades to existing stations on the line

Crossrail 2 at New Southgate.

New bus stopping arrangements and removal of the gyratory in North Finchley and allowing for redevelopment of the bus station for commercial uses.

Interchange improvements at Edgware

In addition to these projects significant impacts are expected at London Underground Colindale, Hendon Central and Finchley Central stations. At Colindale the capacity of the ticket hall would be exceeded and extra gates are required. At Hendon Central the existing stairway from the passageway to the island platform would be operating at capacity. At Finchley Central the station entrance on the east side is restrictive, the area between the gateline and the southbound stairway and both the northbound and southbound stairway are at or above capacity. Additional gates are identified as being required at a number of other stations.

Improvement works would be required at Hendon, Cricklewood, New Barnet Network Rail stations. Mill Hill Broadway, Cricklewood and Hendon Stations are noted as possible stations where step free access improvements may be required.

We will also seek additional funding From TfL / Network Rail / Highways England and central government.

11
CIL Submission Update 12 August 2021
3.2	Utilities

Development is occurring at pace in Barnet, the provision of utilities is essential for all developments. Works have been identified here based on estimated housing figures on sites, please note that due to larger than estimated numbers that utility capacity within an area could be absorbed by other development coming forward an area. For this reason, developers are encouraged to liaise with all utility providers at the earliest possible opportunity to determine if additional or enhanced utility infrastructure is needed to service their development. These need to be identified at planning application stage. Organising utility connections are often cited as a common cause of delay in construction projects due to three key issues, network connections, location of the infrastructure and metering.

3.3	Utilities: Energy

The demand for energy has been examined as part of the West London Alliance Strategic Infrastructure Delivery Plan (WLA SIDP) to identify the strategic need across West London. The current energy based projects identified for Barnet are to the support the Brent Cross development.

The Council is delivering the following at Brent Cross in partnership with developers:

Primary Substation (30MVA) on NE corner of site South of M1/A406 roundabout

A 2nd Primary Substation for Brent Cross development to be delivered to the North East of Brent Cross for 2021-25, through Brent Cross developers and service providers98.

Brent Cross/ Cricklewood Installation of electricity networks in place for 2026, funded and delivered by developer and service providers.

District Energy

In Brent Cross an Energy Supply Company (ESCo) has been selected to manage the district heating installation within the regeneration area and the concept of expanding that beyond the Regeneration area boundaries has been discussed.

A district heating network also exists in Colindale.

Utilities: Water

Water supply and waste water management have both been examined as part of the West London Alliance Strategic Infrastructure Delivery Plan (WLA SIDP).

12
CIL Submission Update 12 August 2021

Two water companies supply water to Barnet Thames Water and Affinity Water, they have an obligation to meet domestic water demand. However for commercial development, there is no such obligation and collaboration is important to ensure provision.

Thames Water manages the waste water management for Barnet. The Council and Thames Water will collaborate to ensure the efficient management of waste water in the Borough.

3.4	Flooding

Barnet Council is the Lead Flood Authority for Barnet. The Council has undertaken a Strategic Flood Risk Assessment Level 16 with the WLA and has commissioned a Level 2 SFRA to inform the draft Barnet Local Plan.

The Council is working with the Environment Agency to ensure that the flood risk across Barnet is managed. The Environment Agency has a Brent 2100 Strategy. This strategy will develop plans to reduce flood risk to communities along the River Brent and its tributaries. The strategy will also aim to work in partnership with others to develop integrated environmental enhancements to the Brent, its tributaries and the surrounding environment. Together these will improve both the quality of the environment and quality of life for people in areas of regeneration along the rivers such as Colindale and Brent Cross. It’s possible that the projects the Environment Agency identify within the Brent 2100 Strategy will have beneficial outcomes for growth in Barnet including Brent Cross Cricklewood, Colindale and Edgware Town Centre.

An Environmental Agency led fluvial flood risk project for the Silkstream is in the very early stages. The aim of this project is to alleviate flood risk to existing properties in Colindale (the Council is aware of the community in Rushgrove Park have raised concerns regarding flood risk issues), but it’s not necessarily limited to that area.

3.5	Waste

The North London Waste Authority (NLWA) has produced a Joint Waste Strategy which forms the basis for facilitating the provision of new waste management facilities and services, to increase recycling and recovery and divert more waste away from disposal.

The draft London Plan sets a target of working towards managing the equivalent of 100 per cent of London’s waste within London by 2026. In the draft London Plan,

Barnet has been allocated an apportionment target of 215,000 tonnes of waste per annum in 2021 rising to 229,000 tonnes per annum by 2041. The Council therefore needs to identify sufficient land to provide capacity to manage this waste target and have joined with six other North London Boroughs to produce the North London Waste Plan (NLWP) which will form part of Barnet’s Local Plan. It will sit alongside

West London Strategic Flood Risk Assessment - West London SFRA

13
CIL Submission Update 12 August 2021

the North London Joint Waste Strategy to secure the sustainable management of waste.

As part of the Mayor’s London Environment Strategy, the Mayor of London is promoting a more circular economy that encourages reuse and recycling of resources, meaning that through efficiency and innovation, products and materials are kept in use for as long as possible.

Future Projects

As a result of Crossrail 2 sidings development works at the Oakleigh Road industrial site, a new waste transfer, vehicle maintenance, fuel and parking depot for Environmental Services will be required.

Costs are not yet known but it is estimated that it would cost approximately £40m for a new Depot site at current costs.

3.6	Air Quality

The whole of Barnet was declared an Air Quality Management Area (AQMA) in 2001 in accordance with Part IV of the Environment Act 1995. As a result Barnet Council produces Air Quality Action Plans (AQAP) to provide information on the range of actions the Council intends to undertake to improve air quality in the Borough.

In 2021 the Ultra Low Emission Zone will also extend to the A406 (North Circular). Drivers will not be charged for driving along the A406. However, charges will be applied to drivers exiting the A406 and headed towards destinations south e.g. Hendon and East Finchley the Council is examining how this may impact on the behaviour of drivers in the Borough and whether to declare the entire Borough a ULEZ.

Additionally, the Greater London Authority (GLA) have identified 16 Focus Areas in Barnet. Air quality focus areas are places that have been identified as having high levels of pollution and therefore where initiatives to tackle air pollution should be targeted.

Identified Focus Areas

1

2

3

4

5

Focus Areas

Apex Corner near Mill Hill M1/A41/A5109

Fiveways Corner M1 Junction 2 and A1 Barnet
Bypass

Hendon Central A41/ Queens Road

A406 North Circular Brent Cross to Golders Green
Road A502

A406 Henleys Corner

14
CIL Submission Update 12 August 2021

Finchley A598 Ballards Lane between Henleys Corner and Woodhouse A1003

1. North Finchley Junction with Woodhouse Rd/ Ballards Lane/ North Finchley High Road
2. Barnet A1000 Barnet Hill

Barnet High Street

Cricklewood Junction A407 Cricklewood Lane / A5 Broadway

Childs Hill Junction A407 Cricklewood/ A41 Hendon Way/ A598 Finchley Road

Golders Green Junction A504/ A598

Friern Barnet A1003 Woodhouse Rd junction with Colney Hatch Lane

Cricklewood A41 Hendon Way

Hendon M1 and A5

Burnt Oak A5 Broadway/ Watling Avenue

Actions identified in the AQAP 2017-2022 that are related to infrastructure provision are :

Electric vehicle charging points

Cycle parking

Improved pedestrian and cycle routes (to encourage sustainable forms of transport)

Increased planting of shrubs and trees (especially in the south of the Borough)

.

Monitoring

Barnet currently has 15 diffusion tubes to measure nitrogen dioxide, spread across the Borough.

There are also 2 automatic monitoring stations, measuring nitrogen dioxide and PM10; one is at Tally Ho Corner, N12 (junction of Ballards Lane and North Finchley High Road); other is at Chalgrove School, N3 3PL

Maintenance of current infrastructure costs as follows

Diffusion tubes - £675 exclusive of VAT per year.

Monitoring stations –

service and maintenance is approx. £5,500 per year data contract is approx. £5000 per year
data collection (4G) is approx. £400 per year

Future Provision

Barnet does not currently monitor for PM2.5. These fine particles are an increasing pollutant of concern. The Mayor of London in its latest guidance for local authorities

15
CIL Submission Update 12 August 2021

wants monitoring for PM2.5 to be implemented if funding is available. Installation of a new PM2.5 monitor would be approximately £13,500. The annual service and maintenance cost would be £1400.

Additional infrastructure in the form of automatic monitoring stations are also recommended for major developments such as regeneration schemes or in development that will be brought forward in phases over a number of years. This would allow for air quality monitoring to be undertaken on site across the development phases.

These automatic monitoring stations also allow for the collection of data at sites for specified periods of time. This allows automatic monitoring stations to be in the Borough for a shorter period, of between 6-12 months. The provider would be held responsible for data capture and providing results back to the Council.

Currently it is recommended to have two of PM2.5 monitors installed in the Borough, at current cost this is £27,000 of unfunded infrastructure with £2800 annual maintenance costs.

16
CIL Submission Update 12 August 2021
4	Social Infrastructure

4.1	Education

Introduction

Barnet is renowned for the high standards in schools and the diversity of its education offer. In recent years, children’s achievements in Barnet schools have been in the top 10% nationally and a high proportion of Barnet’s young population progress to higher education. This has made Barnet schools particularly desirable for families living within and outside the borough, creating competition for Barnet school places.

The Local Authority’s task for maintaining a balance in the supply and demand of school places is becoming increasingly complex as trends in demand are driven by a range of variable . The underlying factors, some of which are acutely sensitive to unforeseen changes both at local and national and global level. Looking ahead, there are several uncertainties that are likely to impact on anticipated demand, such as the unprecedented disruption to the education system as a result of the Covid-19 crisis and the uncertainty as to how the fallout will impact on future school place demand in particular the ongoing uncertainty around Brexit, the changing patterns of population growth as a result of EU/ Non-EU migration and falling birth rates, the large-scale housing development across the borough, changing parental perception and Ofsted ratings and the autonomy of admission authorities often resulting in unplanned changes to admission numbers that are difficult to reconcile with place planning.

School Place Demand and Place Planning.

There are 93 Barnet schools with a primary phase, 39 community schools, 34voluntary-aided, 13 academies, 5 free schools and 2 foundation schools. Barnet currently has 28 schools with a secondary phase, 17 academies, 6 voluntary-aided, 4 free schools and 1 community school.

Barnet Council co-ordinates in-year admissions for all schools, including the academies. The Local Authority works closely with free school proposers and academies wishing to expand, to seek to ensure provision of high quality places in the areas of greatest need.

For the purposes of school place planning the Borough has been divided into six planning areas for primary schools. This enables the Borough to provide and plan for a sufficient number of primary school places within appropriate geographical localities across the Borough. There is only one planning area (i.e. the whole Borough) for secondary level as the proximity to home has been found not to be as important a factor in determining the schools pupils and parents choose to attend for this level of schooling. In other words, pupils and parents are more willing to travel further to attend a secondary of their choice.

17
CIL Submission Update 12 August 2021
Primary

At primary level, the demand has continued to fall in Barnet and across most of the Capital. For entry to Reception 2021, Barnet received 4,044 on-time home applications, a 5.5% drop (-237) compared to the previous year. The number of on-time applications from residents in other boroughs remained constant, at a figure of

It is still unclear as to whether the drop in home applications for the 2021 intake can be attributed to Brexit and the pandemic. The pattern of late applications shows a significant increase immediately after the closing date but numbers have now settled back to normal levels and the overall number of applications is still lower than expected..

Falling primary rolls has created significant budget challenges for some primary schools that are operating with vacant places and higher unit costs. The Local Authority is mindful of the unpredictable nature of the factors that can influence quick changes in population and where trends have become evident at school level, we have worked with schools to explore temporary measures, such as published admission number reductions, soft capping and redesignating spare capacity to help tackle the rising demand for SEND provision. This has enabled schools to use resources more efficiently whilst retaining existing capacity so that an unexpected rise in future demand can be accommodated.

Secondary

Secondary Schools are now experiencing the increase in rolls as the primary school bulge classes continue to move through education system.

Barnet has responded to the rising demand for secondary places through investing in the expansion of existing schools. Christ’s College, Copthall School and The Compton School have undergone permanent expansion by one form entry and St Mary’s and St John’s CE and St James’ Catholic High have expanded by two forms of entry.

For the secondary 2021 intake, application numbers rose by nearly 2% (+154 applications) compared to the previous year. Barnet received 4,312 on-time home applications and 3,884 on-time out-borough applications. On Secondary National Offer Day 2021, a total of 1,138 children from other boroughs were offered a Barnet school place (this equates to 24% of the available places); in comparison, 740 Barnet children were offered a school place in another borough. The cross-borough figures, out-flow vs. in-flow of secondary pupils for September 2021 are 1158 to 745 respectively, at the time of writing.

Special Educational Needs and Disability (SEND) Schools

A detailed review of Barnet’s SEND provision has identified the need for additional capacity to meet growing demand for Special Educational Need (SEN) places. The expansion of existing special schools, through the delivery of satellite classes at Queenswell Infant School, Copthall Academy, Edgware Primary and Claremont Academy together with the new SEN provision delivered through Kisharon School, and creation of new additionally resourced provision (ARP) at Broadfields Academy

18
CIL Submission Update 12 August 2021

will assist to meet part of the anticipated future demand. Additionally, resourced provision occurs when a Local Authority contracts resources over and above those allocated to all schools and settings. This is in order to promote inclusion and increase the Local Authority's capacity to meet the needs of pupils with SEND e.g. a SEN unit within a mainstream school.

The SEN review has indicated a specific growth in demand for pupils with Autistic Spectrum Disorders (ASD). Proposals to open a new all-through provision for ASD pupils, The Windmill School, has received approval from the Department for Education and is currently at pre-opening stage whilst remodelling and building works are undertaken at the recently acquired site in Moxon Street High Barnet. However, due to delays in identifying a site for The Windmill School, and growth in other broad areas of need for SEND pupils, additional provision will still be required to meet the demographic growth and increasingly complex behaviour of pupils in mainstream schools.

Future need

Barnet continues to subscribe to the Greater London Authority’s School Roll Projection (SRP) service, along with most other London boroughs.

The SRP model is driven by the ward-level population projections. The three key data inputs are:

the GLA’s ward level population projections

roll data split by NC year and sex for both mainstream primary and secondary schools, provided by the Local Authority from the DfE’s Pupil Roll Census

a pupil level cut of the National Pupil Database (NPD) data from the Spring census 2018 to 2020

The projections incorporate annual birth, death and migration data. Future birth trends in fertility and mortality are based on the principal assumptions from the Office for National Statistics (ONS)’ National Population Projections (NPP) for England. The ONS releases both mid-year international and internal migration data by single year of age and sex at the end of June each year.

The Local Authority provides an up-to-date housing development trajectory for the Borough Preferred Option (BPO). This incorporates development data for projections with local context.

Whilst it has been possible to project overall numbers reasonably accurately, it is much more difficult to forecast reductions at a local level and even more difficult to forecast the impact on individual schools, which is greatly influenced by parental perceptions and choice. For example, roll numbers have fallen for some schools, whilst the neighbouring schools have remained heavily oversubscribed.

The borough projection models contain assumptions about the age and gender characteristics of migration flows between locations. The difference in characteristics between in and out-flows defines the resulting population age structure. These migration flows are influenced by assumed development in the model and new

19
CIL Submission Update 12 August 2021

development tends to be associated with increased numbers of children in the population.

Barnet sense-checks GLA school place projections by looking at GP registrations, births by postcode and most importantly by applying local knowledge.

The results from previous rounds of projections have provided a good overview indication of the future demand for school places in the borough. The forecasts provide an understanding the merging patterns around primary and secondary demand and helped to inform strategic decisions on future provision and funding of places.

The forecasts currently show that Barnet has sufficient secondary places to meet the demand through to the end of the decade. In the primary phase, there is significant variation across the borough.

Previous forecasts projected a growing shortfall in the Colindale ward and the latest projects indicate this will emerge in the middle of the decade, rising to a deficit of three forms of entry by the end of decade. A new Primary free school, Saracens Primary, was approved by Central Government to operate from the Peel Centre site, in Colindale .

On the other hand, falling primary rolls has created significant budget challenges for some primary schools that are operating with vacant places and higher unit costs. The Local Authority is mindful of the unpredictable nature of the factors that can influence quick changes in population and where trends have become evident at school level, we have worked with schools to explore temporary measures, such as published admission number reductions, soft capping and redesignating spare capacity to help tackle the rising demand for SEND provision. This has enabled schools to use resources more efficiently whilst retaining existing capacity so that an unexpected rise in future demand can be accommodated.

Annual school roll projections will continue to inform future decisions around school place planning as development comes forward and other factors in the economic and political climate influence where people choose to live. Currently the majority of the required infrastructure is met either through grant funding; s106 obligations also provide a limited amount towards specific projects.

Early Education and Childcare

The statutory duty for local authorities is that they must:

Secure sufficient childcare for working parents.

Ensure eligible 2 year olds and all 3 and 4 year olds can access high quality free nursery education for 15 hours per week (or 30 hours per week where eligible.)

There is a requirement to secure the provision of 15 hours of free early education to meet the needs of the most disadvantaged 2 year olds (referred to as FEE2). There is also a requirement to secure the provision of 15 hours of free early education to all

20
CIL Submission Update 12 August 2021

3 and 4 year olds (referred to as FEE3/4). As well as this, we are required to secure an additional 15 hours for eligible 3 and 4 year olds from working households. All of these offers are for 38 weeks or can be ‘stretched’ across the year.

Barnet’s Children & Young People’s plan sets out the vision for Barnet to be ‘the most Family Friendly borough in London by 2020.’ This means making Barnet an even better place to live for all families and the strategy to achieve this is to focus on children’s and families’ resilience, which evidence shows is critical to achieving the best outcomes for children and young people.

There is a body of national evidence which shows that when early education and childcare provision is of high quality there are positive effects on a range of child outcomes, particularly educational attainment, that are sustained well into the teenage years. There is also strong evidence that cognitive and social competencies developed in childhood are closely linked to outcomes and achievements in adulthood: higher educational qualifications, improved labour market participation, higher wages and reduced likelihood of involvement in criminal activity. Good quality early education and childcare improves the life chances of children.

Currently Barnet has sufficient places across the borough to meet the needs of families for all of the free entitlement offers. The Council is able to predict future need through GLA data and new birth data. This data gives a general idea but is not accurate due to mobility and regeneration within the borough. Neither does it help us to predict those that will be eligible for the 2 year old offer or the additional 15 hours (known as 30 hours)

We currently have 355 providers. This is made up of Schools with Nursery classes, 4 maintained nursery schools, the private voluntary and independent sector (PVI’s) and childminder’s.

Although over the past two years, some providers have closed we have also had new providers join the borough. This has meant that we have seen an overall increase. In addition to this, through capital grant process 3 schools have expanded their nurseries this year in order to offer the FEE2 from September 2021.

Within the Early years an excellent quality of provision is maintained with 95% of providers being rated good or outstanding by Ofsted.

0-19 Early Help including Children’s Centres

Family Services’ vision is to ensure that all children and young people in Barnet, especially the most vulnerable children, achieve the best possible outcomes. To enable them to become successful adults, they should be supported by high quality, integrated and inclusive services that identify additional support needs early and are accessible, responsive and affordable for the individual child and their family.

21
CIL Submission Update 12 August 2021

Barnet’s Early Help strategy provides a framework to organise the early help services, to monitor their success, and to drive improvement.

The 0-19 Early help hubs sit across 3 localities in Barnet – East Central, south and West.

Within these hubs, partners are co-locating and co-delivering services to ensure integrated delivery of the Early Help offer across the 0-19 age range. The Early Help Offer is underpinned by the Supporting Families Programme.

Within the east central part of the Borough the hub is based at Newstead Children’s centre where some capital works have taken place to remodel the building in order for partners to co-locate. Other buildings within this locality are Underhill, BEYA and Coppetts Wood children’s centres. Coppetts Wood has recently had a new building constructed replacing the previous building which was no longer fit for purpose. Also, in East Central locality is Finchley Youth Centre.

In the western side of the Borough the main hub is based in Barnet and Southgate college. Other buildings are Wingfield, Barnfield (to be renamed Silkstream) and Fairway Children’s Centres as well as Canada Villa and Greentops centre.

The south locality hub is based at Parkfield Children’s Centre which has also recently been remodelled to provide additional space for the service. There is also The Hyde, Childs Hill and Bell Lane Children’s Centre

22
CIL Submission Update 12 August 2021
4.2	Libraries

The vision for Barnet libraries is to provide a 21st Century library service that is in tune with the changing lifestyles of Barnet’s residents. Libraries are a universal and unique service, offering learning opportunities for all ages that can enhance and enrich the lives of residents across the Borough.

Current Provision

There are 14 libraries and a mobile library which are directly supported by the

Council in Barnet:

Burnt Oak

Childs Hill

Chipping Barnet

Colindale

East Finchley

Edgware

Finchley Church End

Golders Green

Hendon

Mill Hill

New Barnet Leisure Centre and Library

North Finchley

Osidge

South Friern

Mobile Library

There is also a Home Library Service which is a free library delivery service available to residents unable to visit the library on a regular basis.

Four libraries are Partnership Libraries with the community these are: East Barnet, South Friern, Mill Hill and Childs Hill. These four Partnership libraries are managed by community-led organisations with support from the Council. Partnership libraries remain part of the Barnet Library network. Libraries remain popular with residents in Barnet and the partnership approach was taken to allow as many libraries as possible to remain open.

The East Barnet library has moved and is now part of the new Leisure Centre in New Barnet at the Victoria Recreation Ground, known as the New Barnet Leisure Centre and Library.

The ambition for Barnet libraries is for them to:

Help all children in Barnet to have the best start in life, developing essential language, literacy and learning skills and developing a love of reading from an early age.

Provide residents with the skills to live independently; to improve their health and wellbeing; and to get a job and progress whilst in work.

23
CIL Submission Update 12 August 2021
Bring people together, acting as a focal point for communities and assisting resident groups to support their local area.

There are also two community libraries in Barnet:

Friern Barnet Community Library is delivered by Friern Barnet Community Library Ltd; and

Garden Suburb Community Library which is a registered charity

These two libraries are not part of the Barnet Library network and the Barnet Library card cannot be used to borrow, renew or reserve items in these library’s catalogues.

Recent spending on Barnet libraries has included:

Work to bring forward the new library in New Barnet as well as using developer s106 contributions and agreed obligations for new libraries in Colindale and Finchley Church End.

In total £810,950.88 of s106 contributions have been spent on the Libraries Capital Programme, the majority of which has been spent in the last two financial years.

Future Projects include a new Hendon Library, the expansion of several of the Borough’s Libraries, improved signage and building maintenance works.

24
CIL Submission Update 12 August 2021
4.3	Health and Social Care

Introduction

This section will cover the key aspects of healthcare under the following headings:

Primary health care: General Practitioners (GPs), dentists and pharmacies

Secondary Care (general hospital) and community health care

North Central London Clinical Commissioning Group (NCL CCG) is responsible for commissioning hospital and community healthcare services for the London Borough of Barnet. NHS England commissions GP, dental, pharmacy and optometry services and specialist services, and oversees the CCG and its budget.

The health infrastructure (premises, workforce and IT) required to provide a wide range of health care services must respond to changes in healthcare needs and in the way people access and use services. The level of need is not simply defined by the size of the population, but is significantly shaped by population characteristics (e.g. age and gender profiles), lifestyle factors, as well as environmental and economic influences.

Context

In Barnet, the average male life expectancy is 82.2 this is higher than both the London average of 80.2 and the national average of 79.6 years. Barnet’s female average life expectancy is 85.5 years which is also higher than the London average of 84.3 years and 83.1 years7. However, the life expectancy of people living in the most deprived areas of the borough are on average 7.6 years less for men and 7.9 years less for women than those in the least deprived areas, based on a comparison of the 10% most deprived and 10% least deprived areas in the borough8.

Other health concerns for Barnet are obesity, especially levels of childhood obesity, mental health conditions, cancer and deaths from heart disease and stroke. A more detailed analysis of local health needs is available in the Joint Strategic Needs Assessment (JSNA).

In 2015, the Barnet Health and Wellbeing Board, which brings together professionals from the NHS, social care, and related children's public health services to improve local services and the health of residents, released the Joint Health and Wellbeing Strategy 2015-2020. The Strategy focuses on priorities across four themes which are: Preparing for a healthy life; Wellbeing in the community; How we live; and Care when needed.

Barnet JSNA –Health Key Facts - https://jsna.barnet.gov.uk/4-health

Barnet JSNA – Executive Summary - https://jsna.barnet.gov.uk/executive-summary

25
CIL Submission Update 12 August 2021
In April 2020 the North Central London CCG was formed by bringing together five north London boroughs – Barnet, Camden, Enfield, Haringey and Islington.

North Central London CCG is committed to ensuring it commissions sustainable, high quality, safe, effective and efficient healthcare services with a focus on improving patient experience on behalf of local residents.

Primary Care

There are currently 52 General Practices in Barnet, covered by 7 Primary Care Networks. The London Borough of Barnet has the largest housing growth across North Central London (NCL). The diverse population growth will put pressure on the current healthcare infrastructure. Therefore this is a vital time to plan and invest in the healthcare infrastructure both for primary and community care to meet the future needs of the Barnet population.

Category	Headcount	FTE

GPs	326	220.1422

Nurses	112	69.15128

Direct	93	62.93028
Patient Care

Admin/Non-	571	404.9241
Clinical

While current indications are that there are currently enough GPs in Barnet by looking at the ratio of one GP for every 1800 residents/patients these numbers have not been examined in detail geographically across the Borough and there is some circumstantial evidence to show that there is a lack of GPs on the western side of the Borough. Further to this is evidence of GPs still accepting patients that could be considered to be over subscribed if looking only at GP to patient ratios making it difficult to ascertain simply from ratio calculations the amount of current need for GPs in Barnet.

There are major challenges across the Barnet health system, with the quality of the primary care estate (GP’s in residential properties), and the aging GP workforce. North Central London Sustainability and Transformation Plan (STP) identifies the need to move some acute services out of a hospital setting into a community setting in order to free up space and increase the capacity of urgent care service. The out-of-hospital initiative will also put increased strain on the primary and community care infrastructure.

The CCG supports the co-location of new GP premises with other health related services such as dental surgeries and physiotherapy rooms as well as other community uses. However, there is a need to build the health related aspects of such as development to certain sizes and building

26
CIL Submission Update 12 August 2021
specifications details of which are set out in the DH Health Buildings Notes9, published by the Department of Health and Social Care.

Strategic Context:

In line with the NHS Five Year Forward View, NHS NCL CCG are committed to improving and developing the healthcare estate to support GPs to work collaboratively, to enable the movement of health and care closer to home and the pooling of auxiliary resources. Improving the estate will better support a thriving and resilient workforce.

Primary and community care estate development must ensure a wider variety of services can be based within the local community and will support primary care providers in being able to meet the projected population growth and associated increase in demand.

Future Projects

Please find below an overview of NHS Barnet CCG future plans (subject to NHS business case evaluation and conclusions) for investment in primary care infrastructure:

Colindale Regeneration zone – A new primary Care and Community Care facility:

Estimated Scheme Completion: 2023 - 2024

Strategic need: A new primary care & Community facility to meet the increasing population.

Size: Approx. 1,500 – 2,000m2 of shell & Core space.

Funding gap: £4m to £5.4m (Fit-out costs)

Brent Cross Regeneration zone – A new Primary and Community Care facility:

Estimated Scheme Completion 2026-28

Strategic need: A new primary care & Community facility to meet the increasing population.

Size: Approx. 4,450m2 of shell & Core space.

Funding gap: £12m (Fit-out costs)

Urgent Care Centre, Barnet General Hospital:

Due to the increasing clinical demand on A&E services, there is a pressing clinical need to develop an Urgent Care Centre (UCC) on the Barnet General Hospital. The UCC will ease the increasing demand on A&E services.

NHS Barnet CCG are working in collaboration with NHS Royal Free London, the project is at an initial feasibility stage.

Estimated Scheme Completion: December 2019 – Quarter 1 2020

https://www.gov.uk/government/collections/health-building-notes-core-elements
27
CIL Submission Update 12 August 2021
Estimated gross capital cost - £1.5m– £2m

Potential funding sources to support the delivery of these projects include:

NHS STP capital (in short supply but bids can be made in the future)

S106

Private finance i.e. third party private development, LIFT

Improvement Grants – An NHS England funding scheme that GP’s can apply for to make improvements to their practices. Funding is very limited.

Note ETTF funds will not be available post 2021.

The Barnet, Enfield and Haringey (BEH) Mental Health NHS Trust provides a wide range of community and inpatient services to children, young people, adults of working age, older adults and forensic services.

The BEH Mental Health Trust10 support a number of facilities and services in Barnet, these include all age groups and a range of specialisms including, dementia, adolescent mental health, eating disorders and personality disorders; a full list of services and their contact details is available on the website.

Community pharmacies

The Barnet Pharmaceutical Needs Assessment (PNA) 2018 states that Barnet has 76 community pharmacies (as of 11 April 2018) for a population of around 386,000. Provision of current pharmaceutical services and locally commissioned services is well distributed, serving all the main population centres.

Using current population estimates, the number of community pharmacies per 100,000 population for Barnet is currently 19.7, which has decreased slightly from 21.5 in the 2015 PNA. This figure is below the London average of 21.7 and the England average of 21.5 (2015-16 data).

While the majority (69%) of community pharmacies in Barnet are open on weekday evenings (after 6pm), and with 79% open on Saturdays, and 27% are open on Sundays there are no 100-hour contract pharmacies within Barnet Health and Wellbeing Board area. There are three pharmacies open until after 8pm on weekdays. Although not considered a gap, there may be an opportunity to secure better access after 8pm.

There is general understanding that older persons and children are higher users of pharmacy services and need regular access.

Secondary Care

http://www.beh-mht.nhs.uk/
28
CIL Submission Update 12 August 2021
Barnet Hospital and Edgware Community Hospital are the two main secondary care providers in the Borough. They offer a range of inpatient and outpatient services.

Barnet Hospital has a shortage of 24 beds which indicates that there is a need to prioritise avoiding hospital/A&E admission. Work is progressing on the delivery of an Urgent Care Centre (UCC) which it is hoped will ease the pressure on the A&E unit within Barnet Hospital by treating people with less critical medical issues.

Projections for the need for care in Barnet highlight the following issues:

As of 2018, there are an estimated 23,735 adults in Barnet with either a moderate or serious physical disability and based on projections from PANSI11 this figure may increase to 28,907 by 2035, a rise of 22%.

Various long-term conditions are projected for older people in the borough. For example, between 2018 and 2030, the following increases are predicted for older Barnet residents (aged 65+): dementia (47%), diabetes (37%), depression (36%), long term conditions associated with stroke (40%) and limiting long term illness that has a major impact on daily activities (41%).

Between 2018 and 2035, common mental disorders (including types of depression and anxiety, as well as obsessive compulsive disorder), psychosis and borderline personality disorder will increase by 14% in Barnet adults (aged 18-64).

Over the same period, the number of people with two or more psychiatric disorders is predicted to increase by 15% and with antisocial personality disorder by 18%, from 874 to 1,035.

Dementia - In 2018, there are an estimated 4,266 older people (aged 65+) with dementia in Barnet and older age groups are associated with higher dementia prevalence. The proportion of the dementia population (aged 65+) in Barnet falling into each age group. As expected, a lower proportion of those with dementia are in the younger age groups, with the percentage increasing until age 90+, when attrition due to death reduces the number of people living with dementia.

In order to ensure that Primary and Secondary Health Services are able to plan for the projected population increases it is vital that NHS NCL CCG have early engagement with the planning department and developers to ensure that health needs are met through the wording of any future s106 agreements and the planning of proposed developments.

4.4	Emergency Services

Fire

11Projecting Adults Needs and Service Information https://www.pansi.org.uk/
29

CIL Submission Update 12 August 2021
There are four Fire Stations in the Borough; Hendon, Mill Hill, Finchley and Barnet.

The Barnet Fire Station is a shared facility with the London Ambulance Service.

Ambulance

There are three Ambulance Stations in the Borough, the previously mentioned Barnet Ambulance Station, Mill Hill and Friern Barnet

Metropolitan Police

Current Provision

There are currently two Police Stations in Barnet. High Barnet and Colindale

The Metropolitan Police are moving away from the Station based approach instead they are aiming instead to have Dedicated Ward Offices (DWOs) in appropriate wards to ensure police coverage of an area. DWOs are a 24/7 base of operation for officers of the MPS. It is not a public facing office, but rather a location typically used by officers at the beginning and the end of their shifts which can be situated in a ‘back of house location’. The Metropolitan Police Service would pay a ‘peppercorn’ rent for the space in addition to service charges. Ideally there would be a DWO in every ward.

Future Projects

The current estate strategy includes the disposal of High Barnet Police Station. The MPS are disposing of a number of sites in order to raise capital to recycle back into the retained estate. The DWO project was implemented to replace the assets that are sold to ensure adequate coverage of London.

The Metropolitan Police have identified a need for DWOs to be delivered in the following wards

High Barnet Ward

Hale Ward

Mill Hill Ward

Brunswick Park Ward

Finchley Church End Ward

Golders Green Ward

Underhill Ward

Totteridge Ward

West Finchley Ward

Woodhouse Ward

Coppetts Ward

East Finchley Ward

Garden Suburb Ward

The remaining seven wards have sufficient coverage and are managed by retained Metropolitan Police assets including Colindale Police Station. The

30
CIL Submission Update 12 August 2021
preferred location for a DWO would be a central location so the DWO can service as wider area as possible. This is usually somewhere like a town centre.

Costs of provision would be linked to fit out costs and the on going peppercorn rent and service charges.

The Council will work with all the emergency services to ensure they have adequate access to developments and are not prevented from meeting their attendance targets. Where a service identifies future need the Council will assist the service where possible. In regards to DWOs the Council will assist the Police in liaising with developers to secure these within new developments and through s106 agreements.

4.5	Community Assets and Cultural Facilities

The Council owns 141 sites across the Borough which can be classed as community assets because they are used primarily by third parties for community activities rather than for providing operational Council services. These assets include sports facilities, playing fields, bowling greens, gyms and sports centres, and a variety of buildings including community halls, offices and nurseries.

There are a variety of lease arrangements in operation reflecting the wide range of uses. A number of assets have been transferred on long leases passing the responsibilities and financial benefits to the lessee, while others have been let on short leases or licences, resulting in an element of control, responsibility and rental income falling to the Council.

The Council has adopted a Community Asset Strategy, a Community Asset Implementation Plan and a Community Participation Strategy to aid in the management of these community assets.

As part of these documents the Council has adopted the following approach to management of community assets:

The Council will seek to generate a commercial yield on all community assets.

Use some of the additional income raised by charging commercial rents to consider providing a subsidy where an organisation is clearly supporting the

Council’s objectives or assisting with service delivery and would not be able to do so without financial assistance.

Seek to maximise the use of buildings and identify opportunities for organisations to share and co-locate.

Develop community hubs in the borough which will provide a facility that can be used by a variety of community groups.

Take a positive approach to the transfer of assets to the VCS where this can be demonstrated to be of benefit to the wider community and help the Council deliver its objectives.

31
CIL Submission Update 12 August 2021
Ensuring that the use of community buildings and land fits with the Council’s objectives and identified needs of the local community

In 2015 the estimated budget required to maintain and repair the community assets was £2.5m this was not an annualised cost.

Future Projects

The following community based centres are coming forward within the

Borough:

Chandos (near Barnet House) – this will be a commercial nursery

Sweets Way – Totteridge ward, near Barnet House, completion estimated mid 2020

Barnet Playing Fields Centre – Underhilll Ward, likely to be mixed commercial and community use, including a café. Greenspaces are leading on this, completion estimated mid 2021. This is being brought forward as a component of the redevelopment of the Barnet Playing Fields details of which can be found in the Masterplan.

Brent Cross redevelopment area:
Brent Cross South

  1. 1000m2 community facility (Market Quarter) completion estimated 2023

  1. 1000m2 community facility (Easter lands) completion estimated 2024
  - Brent Cross North
    - 500m2 community facility completion estimated 2028

Colindale community centre – estimated completion 2027

West Hendon – estimated completion late 2021

32
CIL Submission Update 12 August 2021
5	Green Infrastructure

5.1	Open Space, Sports and Leisure

Introduction

The Council’s Parks and Open Spaces Strategy 2016-2026 (POSS) provides a review of the quality of the Borough’s parks and suggests a range of opportunities that green spaces can offer to enhance the quality of life and economic success of the Borough. The strategy supports the council’s Corporate Plan objective for ‘Barnet’s parks and green spaces to be amongst the best in London’. The strategy proposes the following high-level principles:

We will make the best use of the parks and open space assets in the borough to deliver the best range of benefits

We will consider how best to manage the service in future to make these benefits sustainable

We will measure performance in terms of these benefits (health, education, environment and economy)

We will consider how we might develop alternative strategies to pay for and sustain a high-quality service in future

We will consider managing some green spaces in different ways as a means of saving resources whilst maintaining quality.

The insight gathered through the greenspace context and of an Indoor Sports Study has been translated into a Playing Pitch Strategy (2017-2027) (PPS). The key drivers for the production of the both the PPS and Indoor Strategies as advocated by Sport England are to protect, enhance and provide sports facilities/playing fields, as follows:

PROTECT: To provide evidence to inform policy and specifically to support Site Allocations and Development Management Policies which will protect sports facilities and their use by the community, irrespective of ownership;

ENHANCE: To ensure that sports facilities are effectively managed and maintained and that best uses are made of existing resources-whether facilities, expertise and/or personnel to improve and enhance existing provision – particularly in the light of pressure on Local authority budgets; and

PROVIDE: To provide evidence to help secure external funding for new facilities and enhancements (if on the CIL Regulation 123 List) and Section 106 agreements. Sport England and the local authority can then use the strategies developed and the guidance provided in making key planning decisions regarding facility developments in the area.

Existing open space, sports and recreational buildings and land, including playing fields, should not be built on unless:

33
CIL Submission Update 12 August 2021
“An assessment has been undertaken which has clearly shown the open space, buildings or land to be surplus to requirements; or

The loss resulting from the proposed development would be replaced by equivalent or better provision in terms of quantity and quality in a suitable location; or

The development is for alternative sports and recreational provision, the needs for which clearly outweigh the loss.”

Both the PPS and the Indoor Sport and Recreation Study sets out to:

Support an increase in the percentage of active adults

Improve health outcomes and general wellbeing

Improve opportunities to access sport & physical activity for all ages and abilities

Enhance our approach to partnerships

Support better intelligence to identify needs, supply and demand for sport and physical activity provision

Support innovative approaches to make participation an attractive choice

Increase sustainability, through more resilient communities and sports/physical activity providers.

5.2	Parks and Open Space

The delivery of green spaces is a non-statutory service but green spaces support and provide platforms for many strategic and statutory initiatives/services.

199 parks and open space sites (465 hectares)

5.4% of the total area of the Borough

Significant proportion designated Green Belt or Metropolitan Open Land

Contribution to health, social and community, education, economy, community safety and infrastructure.

The traditional growth pattern of housing and greenspace during the early

20th Century has created a suburban borough with many parks. The growing population and the subsequent shift towards denser development typologies, such as high rise flats, has begun to change the character of the Borough. In locations like Colindale and in future around Brent Cross, continuing development of housing at density and the scale of growth more generally will need to be balanced with ensuring the Council is able to continue to provide residents with good quality public green space.

34
CIL Submission Update 12 August 2021
5.3	Quality / Value Status of Parks & Open Spaces

The Barnet Open Space Strategy recognises the different types of open and recreational space available to residents and the contribution each of these has to the health and wellbeing of residents. There is also an acknowledgement of the challenge of continuing to provide a high quantity of quality open space for a Borough that is becoming more populous and more dense especially this will mean that these residents have little private amenity space.

The Strategy also provides detail on an assessment of the quality of the parks in Barnet that was undertaken in 2015 to provide information for the Strategy. Appendix D of the Strategy presents the findings of the assessments in summary the 2015 results and provides a comparison with a similar quantitative survey undertaken in 2009

Parks Value Trend 2009-2015
	2009	%	2015	%
Number of	8	11	4	5
high value
parks
Number of	19	26	20	27
high-
medium
value parks
Number of	38	52	48	66
medium
value parks
Number of	8	11	1	1
low value
parks
Total	73	100	49	100
number of
parks

The trend data shows that there are less high value and low value parks in the Borough and a greater proportion of parks were considered to be of medium quality.

There is a similar trend with the natural and semi natural spaces in the Borough.

5.4	Sport, Physical Activity & Leisure

The Fit and Active Barnet Framework (2016-2021) outlines a vision to ‘create a more active and healthy Borough’. Through alignment with national strategy and council corporate priorities, it aims to provide a co-ordinated approach to increasing participation in sport and physical activity to achieve a more active and healthy borough.

The value of participation in sport and physical activity is significant, and its contribution to individual and community quality of life should not be under

35
CIL Submission Update 12 August 2021
estimated. This is true for both younger and older people; participation in sport and physical activity delivers:

Opportunities for physical activity, and therefore more ‘active living’;

Health benefits – cardio vascular, stronger bones, mobility;

Health improvement

Mental health benefits; and

Social benefits – socialisation, communication, inter-action, regular contact, stimulation

The FAB Framework recognises that there are numerous barriers to individuals participating in sport and physical activity, including; community, school, work and transport environments that are not conducive to physical activity in daily life, high user fees, a lack of awareness of opportunities, transportation, time constraints, personal preferences, cultural and language barriers, self-esteem, issues of access to local recreation facilities and a lack of safe places to play.

The approach taken by Barnet to address barriers and tackle inequalities relies on universal access to environments and facilities, at an appropriate cost across social gradients to achieve results. Engagement in physical activity and sport can support in addressing a variety of social issues including; community inclusion, community safety, education and skills development.

To achieve the vision four outcomes are identified (which are aligned to the sport and physical activity related outcomes within the adopted Joint Health & Wellbeing Strategy for Barnet; 2015-2020). The framework outcomes are:

Outcome 1: Improve and enhance Barnet leisure facilities, ensuring that opportunities are accessible for all residents;

Outcome 2: Advocate investment and innovative policies to support the delivery of high quality, accessible facilities and delivery of services;

Outcome 3: Facilitate partnerships and develop opportunities that demonstrate a commitment to embed an ‘active habit’; and

Outcome 4: Target those who do not traditionally engage, increasing participation amongst under-represented groups.

This is supplemented by the Indoor Sport and Recreation study which identifies the location and type of key indoor sports and recreation facilities available in the borough. The development of an Indoor Sports Facility needs assessment provides a robust evidence base to support and inform production of the Local Plan.

This study has been undertaken in accordance with the requirements of the NPPF, PPG and Sport England throughout, and provides an evidence base for the Local Plan 2036 and underpin future priorities for provision.

36
CIL Submission Update 12 August 2021
Key aspects of the study which inform future infrastructure includes:

Reviewing the current supply and demand for indoor sports and recreation facilities in the borough;

Modelling the demand to assess the current and projected over/under supply of facilities using a recognised modelling technique that satisfies the requirements of Sport England e.g. Facilities Planning Model (FPM);

Forecasting demand for indoor sports and recreation land and floorspace for the period up to 2036; making recommendations on the type and nature of indoor sports and recreation space promoted in Barnet, including format, design, approach to provision of business space in mixed use developments and the need for affordable‟ business space; and advising on funding that could be secured to help to address any identified gaps in provision, including the use of planning obligations and / or CIL.

Identifies sufficient sites to meet anticipated demand for indoor sports facilities, taking account of likely areas of growth over the Local Plan period;

Identifies where demand for indoor sports and recreation facilities is likely to grow with a particular emphasis on town centre locations;

Identifies whether existing indoor sports and recreation facilities are in suitable locations and how such sites should be protected in the context of current demand and competing land uses; and

Creates a clear, transparent policy framework for the on-going use of existing indoor sports and recreation facilities and identification of additional sites in response to likely future demand from growing population in the borough.

Using Design Principles to Encourage Communities to be Active

Everybody Active, Everyday (2014) and the Sport England ‘Active Design Principles’ emphasises that by developing ‘active environments’, through ‘thoughtful urban design, understanding land use patterns, and creating transportation systems’, we can help to create active, healthier and more

liveable communities. Crucially in order to improve accessibility, amenity and awareness; local authority officers, partners and organisations must consider how to best optimise the ten principles to best effect opportunity. Barnet is becoming increasingly diverse, driven predominantly by natural change in the existing population, the increased ward population projections directly correlate with the planned regeneration developments in west of the Borough (Colindale, Burnt Oak, West Hendon & Brent Cross).

One of the key challenges will be meeting the diverse needs of growing communities. Therefore, maximum efforts will be made to fully involve the local community and experts at various stages of development.

37
CIL Submission Update 12 August 2021
Creating a sustainable sports sector will endeavour to support and grow our local economy. The draft Barnet Growth Strategy (2019) considers way in which the success of the Barnet economy can be supported by concerted action by the Council and its partners. Presently it is estimated £133.4m is directly attributed to the economy of Barnet through sport, with approximately 3,580 (full time equivalent) jobs employed within the local sports sector. In order for Barnet to build on creating a diverse and varied workforce, it is necessary to better utilise insight and networks to understand skills required, capability and capacity to develop and forge relationships with employers.

Key strategic priorities include;

Maximise the use of facilities and identify opportunities for co-location and community hubs, widening access to ensure that facilities and open spaces are better used by the communities they serve.

Encourage and maximise the use of sports facilities during and outside of school hours through management arrangements, leases and robust business models.

Through the planning process identify opportunities to invest in sport and physical activity in Barnet e.g. S106 monies, Community

Infrastructure Levy and Sport England’s Strategic Investment fund.

Influence planners and key policy makers to build and promote healthier and more active communities within new developments and regeneration schemes.

Enable and promote active travel across Barnet, through a strategic network which aims to increase use and break down barriers associated with alternative travel methods e.g. walking and cycling.

Encourage the development of volunteering across the Borough through strategic alignment to the Community Participation Strategy adopting a ‘Do it with us, not to us’ approach.

Encourage high quality employment and work experience through the sports and physical activity sector to benefit local residents e.g. supporting the implementation of London Sport’s disability sport employment programme ‘Activity Works

The following strategies and policy provide a background and information on the thresholds and needs for the different types of open space and recreational facilities required; Parks and Open Spaces Strategy (POSS 2016); Playing Pitch Strategy (PPS 2017); Fit and Active Barnet (2016); Barnet Tree Policy (2017); Indoor Sport and Recreation Study (2018).

For example; the Indoor Sport and Recreation Study outlines that, based on the existing population of Barnet whilst taking into account the investment of two new leisure centres, there is a shortfall of 6 swimming lanes. The study, which commissions facility planning model (‘runs’) also indicates that with the projected growth across Barnet by 2028 the Borough will be a total of 13 swimming lanes short (including the 6 referenced).

38
CIL Submission Update 12 August 2021
Identified Growth and Regeneration Areas

The Council identified eight regeneration and intensification areas across the

Borough:

Dollis Valley

Mill Hill East

Granville Road

Brent Cross/Cricklewood

West Hendon

Colindale

Grahame Park

Stonegrove/Spur Road

The focus for these areas will be the provision of new housing to accommodate the Borough’s significant rise in population. But as Appendix B of the OSS strategy suggests, the provision of high quality greenspace should be a core element of these development and regeneration programmes. This will enable these areas to fully capture the many benefits that a good provision of parks and green spaces can provide. This is be particularly important where regeneration will result in a greater ‘densification’ of the urban fabric, with fewer residents having access to their own private space.

A key purpose of the Open Spaces Strategy (including the capital investment strategy) is to identify and address supply and demand issues and secure greenspace-delivered positive outcomes for people living and working in Barnet.

The quality and value assessments set out in the OSS: Appendix D have established a number of underlying principles that should inform the emerging capital investment strategy and result in tangible outcomes in individual parks and open spaces.

All development should assess the level of access to open space and recreational facilities that would be available to new residents where deficiencies are identified the applicants should enter into a discussion how these can be best addressed.

Future Infrastructure Delivery Considerations:

Delivery of existing planned open space investments in current growth / regeneration areas:

Colindale - Silk Stream Valley Park (Montrose Playing Fields and Silk

Colindale - Heybourne Park, Colindale Park, Peel Park and Rushgrove Park

Colindale - RAF Museum landscaping and play areas o Brent Cross - Clitterhouse Playing Fields

o Brent Cross – New River Brent River Corridor o Brent Cross – Various public squares

39
CIL Submission Update 12 August 2021
Brent Cross - Clarefield Park, Claremont Park and Sturgess Park replacement / improvements

Brent Cross – Temporary open space o Mill Hill East - Four new public parks
o West Hendon Estate - New green corridors and investment in SSSI

Delivery of new or enhanced open space within strategic development sites and regeneration areas:

National Institute for Medical Research – New public park and playing

pitch

North London Business Park – New public park/s and school playing fields

New Southgate Opportunity Area – new and improved open spaces o Victoria Quarter – New Barnet Leisure Centre and Recreation Ground o Finchley Memorial Hospital – New playing pitches

Brent Cross West Masterplan – improved links to Welsh HarpGreenspaces; ‘High Value, Low Quality’ sites: These comprise of 467ha spread across 77 sites within the borough.

Masterplans are being delivered for a number of these strategic locations as priorities for investment due to their importance within the boroughwide hierarchy of sites. Proposals range from simple improvements to existing play areas, right up to a step change in the utilisation, role in income generation, and requirements for ancillary development or re-landscaping of the space through a masterplanning process for greenspaces across the area:

Mill Hill Open Spaces – Copthall, Sunny Hill Park, Mill Hill Park, and

West Hendon Playing Fields, Marginal Land and Brent Reservoir

Barnet Playing Fields and King George V Playing Fields (+ other spaces along Upper Dollis Brook)
Scratchwood, Moat Mount, Barnet Gate Woods, Stoneyfields Park.
Heritage Parks (if funding available): Victoria Park, Friary Park, Hadley

Brunswick Park, Waterfall Walk, New Southgate Rec., Coppetts Wood and Glebelands Open Space

Leisure

Hendon Leisure Centre – to be reprovided as part of Brent Cross

Project Play – in partnership with Argent LLP. o Finchley Lido Leisure Centre
o Burnt Oak Leisure Centre .

40
CIL Submission Update 12 August 2021
Funding

In order to deliver these projects and other smaller projects that are likely to arise over the Local Plan period it is anticipated that s106 funding arrangements will remain an important source of income for investing in new parks and refurbishing existing green spaces for many years. The Community Infrastructure Levy (CIL) will also provide an important funding for parks, open spaces and green chain projects.

Additional funding opportunities may be derived from the GLA, the Environment Agency, Natural England (for nature conservation) the Heritage Lottery Fund (for the restoration of historic parks), Sport England, the National Lottery, London Marathon Trust.

There is growing interest in the potential to supplement the funding for parks and green spaces through local levies and precepts. This is particularly applicable for larger parks and green spaces that serve a wider catchment beyond individual local authority boundaries, for example the Lee Valley Regional Park Authority is part-funded through a precept charged to all London councils. This statutory arrangement was established through Government and therefore the model has some complexity in its formation.

More localised and area based levies are charged through the establishment of Business Improvement Districts (BIDs) that are formed to provide additional benefit to local companies. Part of the improvement strategy commonly includes enhanced levels of upkeep and maintenance of surrounding public spaces.

Part of the principle behind raising income through local precepts and levies is to provide a mechanism to capture part of the value that parks generate for adjacent properties and land owners. Barnet could consider establishing Park Improvement Districts (PIDs) in appropriate districts and neighbourhoods that directly benefit from their adjacency to local parks and green spaces. This could be for either existing green spaces or recently created ones, however this generally needs to demonstrate that additional funding contributes to enhanced levels of upkeep and facilities rather than simply subsidising existing services.

6	Conclusions

Conclusion

On the basis of available information, most infrastructure needs are being recognised and projected, especially for major and critical infrastructure such as transport and education. However there are some information gaps, especially in regards to the infrastructure requirements that may result from the recovery plans that are developed following the Covid-19 pandemic.

41
CIL Submission Update 12 August 2021
There are also a number of uncertainties around service provision and funding from Government departments that may affect how infrastructure gaps and planning for future provision are considered.

The Borough acknowledges the importance of physical and social infrastructure for the successful future development of the Borough. The Council is not directly responsible for the provision of all the physical and social infrastructure in the Borough, therefore it is essential that the Council maintains strong relationships with providers to ensure that when provision issues are identified, steps can be taken to help delivery. Barnet will therefore continue to enter into meaningful dialogue with the NHS, utilities companies, TfL, and other key stakeholders to ensure that growth across the Borough can be delivered in a sustainable manner.

42
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

 Transport

Transport		Carriage and		Resurfacing –		Resurfacing of borough	Borough		Borough		£	15,000,000		Yes
		Footway		Approx. £1		wide	Wide		Wide
				million per year.
				Total of £15
				million for 15
				years
Transport		Carriage and		Network		Programme of	Borough		Borough		£	90,000,000		Part - £18m		£18,000,000
		Footway		Recovery		improvements borough	Wide		Wide					in place for
				Programme - £6m		wide								next 3 years
				per year for 15
				years

Transport	Carriage and	Footway –	Footway repairs and	Borough	Borough	£	30,000,000	Yes
	Footway	Approx. £2	resurfacing	Wide	Wide
		million per year.
		Total of £30m.
Transport	Public Rights of	Developing and	Public Rights of Way	Borough	Borough	£	750,000	No
	Way	implementing a	Improvement plan	Wide	Wide
		Public Rights of
		Way
		improvement
		plan
Transport	Cycling and	Colindale	Changes to the	Colindal	Colindale	£	5,000,000	Yes	£5,000,000
	walking	roundabout	roundabout	e
	improvements
Transport	Cycling and	Delivery of	Delivery of cycle routes	Borough	Borough	£	35,000,000	Part	£1,000,000
	walking	strategic Cycle	particularly around	Wide	Wide
	improvements	Routes	town centres

15,000,000

72,000,000

£	30,000,000
£	750,000
£	-

34,000,000

Full		CS9 &		Possible Funding Sources
Plan		DM17		identified (Barnet Capital
Period		TRC01 &		Funding, S106 and S278,
		TRC02		TFL principle road
				maintenance funding.)

full
Plan
Period

Full		CS9 &		Possible Funding Sources
Plan		DM17		identified (Barnet Capital
Period		TRC01 &		Funding, S106 and S278,
		TRC03		TFL principle road
				maintenance funding.)

		CS9 &		Covered by S106,
		DM17		depending on Colindale
		TRC01 &		Avenue Scheme self-
		TRC04		funded via Colindale
				Gardens.
Third 5		CS9 &		Approx. £1m funding
years		DM17		identified
		TRC01 &
		TRC05

43
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Transport	Cycling and	Brent Cross Area		Brent	West	unknown		Yes		£	-	First	CS9 &	Funded by Brent Cross
	walking	Wide Walking		Cross	Hendon/							and	DM17	developers
	improvements	and Cycling			Golders							Secon	TRC01 &
		strategy for Brent			Green							d 5	TRC06
		Cross Regen Area										years
		and surrounds,
		together with
		wayfinding
		strategy
Transport	Cycling and	Public Realm		Borough	Borough	£	10,000,000	Yes		£	10,000,000		CS5,	Possible funding sources
	walking			Wide	Wide								CS9,	identified*
	improvements												DM01 &
													DM17
													CDH03,
													TRC01 &
													TRC02
Transport	Public Transport	4 West London		Hendon,	Hendon,	£	80,000,000	Yes	£70,000,000	£	10,000,000	Full	CS9 &	Possible funding sources
		Orbital Stations		Cricklwo	Cricklwoo							Plan	DM17	e.g. HIF identified*
				od,	d, Brent							Period	TRC01 &
				Brent	Cross								TRC02
				Cross
Transport	Public Transport	Bus		Borough	Borough	£	25,000,000	No		£	25,000,000	Full	CS9 &
		Improvements		Wide	Wide							Plan	DM17
		including (Light										Period	TRC01 &
		Rapid Transit) and											TRC02
		service
		enhancements

44
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Transport	Public Transport	Healthier Routes	Schemes around	Borough	Borough	£	2,000,000	No		£	2,000,000	First 5	CS9 &	£5,000-£150,000 per
		to schools	schools across the	Wide	Wide							years	DM17	school.
			borough which help to										TRC01
			priorities active travel
Transport	Public Transport	Low Traffic	Supporting safety, air	Borough	Borough	£	2,000,000	No		£	2,000,000	Full	CS9,	Cost dependent on
		Neighbourhoods	pollution and active	Wide	Wide							Plan	CS13,	scheme.
			travel by creating low									Period	DM04
			traffic neighbourhoods										DM17
													CDH03,
													ECC02,
													TRC01
Transport	Public Transport	Signage and	Designing and	Borough	Borough	£	750,000	No		£	750,000	First 5	CS9 &	Cost dependent on
		wayfinding	implementing of signs	Wide	Wide							years	DM17	feasibility study and design
													CDH03
Transport	Public Transport	Active Route - the	Barnet Loop	Borough	Borough	£	1,000,000	No		£	1,000,000	First 5	CS9 &	Cost dependent on
		Barnet Loop		Wide	Wide							years	DM17	feasibility study and design
													TRC01 &
													TRC02
Transport	Public Transport	Investing to	Improvement of	Borough	Borough	£	67,500,000	No		£	67,500,000	Full	CS9 &	This is noted as 4.5m per
		improve footway	footways across the	Wide	Wide							Plan	DM17	year in the LTTS.
		Network	whole borough									Period	TRC01 &
													TRC02
Transport	Public Transport	Cycle Parking	Cycle Parking at	Borough	Borough	£	1,000,000	No		£	1,000,000	First	CS9 &	Approx. 100,000 per year
			gateways, offices,	Wide	Wide							and	DM17	for 10 years, we do get
			schools, town centres									secon	TRC01,	funding from TfL for this -
			and new residential									d 5	TRC02 &	however with Covid this
			areas									years	TRC03	funding has been affected
														therefore classed as
														unfunded
Transport	Public Transport	Cycle Network	Implementation of cycle	Borough	Borough	£	1,000,000	No		£	1,000,000	Full	CS9 &	Approx. £250,000 per km.
			routes (LTTS)	Wide	Wide							Plan	DM17	Cost dependent on
												Period	TRC01 &	feasibility study and design.
													TRC02

45
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin
type	sub type		delivered							secured		g
												(Local
												Plan
												Timefr
												ames)
Transport	Public Transport	Cycle Provision	Cycle hire proposals	Borough	Borough	£	1,000,000	No		£	1,000,000	First 5
			(LTTS)	Wide	Wide							years
Transport	Public Transport	Express and	Express and Orbital bus	Borough	Borough	£	40,000,000	No		£	40,000,000	Full
		Orbital bus routes	routes	Wide	Wide							Plan
												Period
Transport	Public Transport	Improving	Improving existing Bus	Borough	Borough	£	5,000,000	No		£	5,000,000	First 5
		existing Bus	Network	Wide	Wide							years
		Network
Transport	Public Transport	Improve existing	Improve existing rail	Borough	Borough	???		No		£	-	First
		rail and	and underground	Wide	Wide							and
		underground	services									secon
		services										d 5
												years
Transport	Public Transport	Gateways	Gateways	Borough	Borough	???		No		£	-	First
				Wide	Wide							and
												secon
												d 5
												years
Transport	Public Transport	Electric Vehicle	Electric Vehicle Chrging	Borough	Borough	£	5,000,000	Partially,	£3,750,000	£	1,250,000	First 5
		Charging	provision	Wide	Wide			Assumed				years
		provision -						Grant
		Authority owned						funding of
		and operated						75% will
								continue

Link to		Comment
Local		* These are contingent on
Plan		bids for funding being
Policy		successful in full.

CS9 &		Cost dependent on
DM17		feasibility study, design,

TRC01 & contract / procurement TRC02

CS9 & Cost dependent on DM17 feasibility study, design, TRC01 & management etc. We will TRC02 work with TfL on providing

this project and funding

CS9 & Approx. £1-£5m. We will DM17 work with TfL on providing TRC01 & this project and funding TRC02

CS9 & Cost dependent on DM17 feasibility study, design, TRC01 & management etc. We will TRC02 work with TfL on providing

this project and securing
funding

CS9 & Cost dependent on DM17 feasibility study, design, TRC01 & management etc. TRC02

CS9 & Possible funding sources DM17 identified* TRC02

&TRC03

46
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

Transport	Public Transport	Road Safety	Road Safety	Borough	Borough	£	20,000,000	No	£	20,000,000
		Improvements	Improvements	Wide	Wide
Transport	Public Transport	Education,	Education, training and	Borough	Borough	£	1,500,000	No	£	1,500,000
		training and	publicity - Road, travel	Wide	Wide
		publicity - Road,	and personal safety
		travel and
		personal safety
Transport	Public Transport	Travel Plan	Travel Plan	Borough	Borough	£	6,000,000	No	£	6,000,000
				Wide	Wide

Transport		Public Transport		New Tube Station		New tube station to	Colindal		Colindale		£	15,208,000		yes		£15,208,000	£	-
				at Colindale		increase capacity	e

Transport		Public Transport		Cricklewood Step		Step free access at
				Free		Crickelwood - Feasibility
						£50k? TBC _ Karen
						Mercer to confirm

Full		CS9 &		Cost dependent on number
Plan		DM17		of locations, feasibility
Period		TRC01 &		study, design, management
		TRC02		etc.

Full		CS9 &		£100,000 per year, Capital
Plan		DM17		Programme Funding &
Period		TRC01		others

Full		CS9 &		£400,000 per year
Plan		DM17
Period		TRC01

First 5		CS9 &		Funding secured through
years		DM17		Colindale Gardens s106,
		TRC01 &		council and TfL
		TRC02		contribution

47
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

Transport	Future	Electric Vehicle	Electric Vehicle	Borough	Borough	£	5,000,000	Partially,	£,3750,000	£	1,250,000
	Technology	Charging points	Charging Points of	Wide	Wide			Assumed
		across the	various speeds					Grant
		Borough -						funding of
		Concession						75% will
		contracts						continue
Transport	Bridge &	Cyclical		Borough	Borough	£	1,500,000	Yes		£	1,500,000
	Structure	maintenance		Wide	Wide
Transport	Bridge &	Major		Borough	Borough	£	5,000,000	Yes		£	5,000,000
	Structure	improvements -		Wide	Wide
Transport	Bridge &	Stabilisation of	Stabilisation of	Borough	Borough	£	3,000,000			£	3,000,000
	Structure	Carriageway	Carriageway	Wide	Wide
Transport	Bridge &	Osidge Lane –	Strengthening of Osidge	Osidge	East	£	350,000	Yes		£	350,000
	Structure	Bridge	Lane		Barnet
		Strengthening
Transport	Bridge &	Sanders Lane East	Sanders Lane East	Mill Hill	Mill Hill	£	500,000	Yes		£	500,000
	Structure	- demolish or	bridge strengthening or	East
		strengthening	removal

First 5		CS9 &
years		DM17
		TRC02 &
		TRC03

Full	CS9 &
Plan	DM17
Period	TRC01

First 5		CS9 &
years		DM17
		TRC01 &
		TRC02

Full
Plan
Period

First 5	CS9 &
years	DM17
TRC01 &
TRC02

First 5	CS9 &
years	DM17
TRC01 &

TRC02

Possible funding sources identified*

Capital programme funding & others

Capital programme funding & others

Capital programme funding & others

Capital programme funding & others

48
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Transport	Bridge &	Barnet Hill	Improvements to	High	High	£	5,000,000			£	5,000,000	First 5
	Structure	embankment	Barnet Hill embankment	Barnet	Barnet							years
Transport	Bridge &	Deansbrook Road	Improvements to	Burnt	Burnt Oak	£	300,000			£	300,000	First 5
	Structure		Deansbrook Road	Oak								years
Transport	Street Lighting	Replacement	Replacement	Borough	Borough	£	8,000,000	Replacement		£	8,000,000	Third 5	CDH03	Replacement Programme
		Programme from	Programme from 2032.	Wide	Wide			Programme				years	&	from 2032 £2m p/a
		2032.						from 2032					CHW04
								£2m p/a
Transport	Transport	Costed projects	Highways maintenance	Borough	Borough	£	160,950,000	No	£50,365,000	£	110,585,000	Full	CS9 &	NRP Capital NRP funding
	Strategy	approximation	of 700km of	Wide	Wide							Plan	DM17	£50.365 million over 5
			carriageway, 14000km									Period	TRC01,	years.
			of footway, 30,000										TRC02,
			gullies, 74 structures										TRC03
			(bridges, culverts etc.).
			Street lighting and
			illuminated sign
			conversion project,
			footway improvement
			programme.
Transport	Controlled	Controlled	Controlled Parking	Borough	TBC	£	3,316,750	Part (Capital	£500,000	£	2,816,750	First 5		This is an initial programme
	Parking Zones	Parking Zones	Zones	Wide				Bid of				Years		due to go through
								500000)						stakeholder engagement
														and each scheme to then
														be consulted on in
														accordance with statutory
														process
Transport	Car Parks	Resurfacing	Improved Car Parks	Borough	TBC	£	550,000	No		£	550,000	Full
		/Drainage works		Wide								Plan O
		at car parks

Town centres

49
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Town Centres	Town Centre	North Finchley -	- Public Realm	North	Woodhou	£	30,000,000	Yes		£	30,000,000	First	CS5, CS6	Possible funding sources
	Improvements	Town Centre	Improvements	Finchley	se/West							and	CS9,	identified* Town Centre
		Vision for Barnet	- Creating flexible		Finchley/							Secon	DM11	teams being set up and
			work/retail/community		Totteridg							d 5	DM12,	gearing up to deliver TC
			space		e							years	& DM17	strategy
			- Day & Night economy										CDH03,
			infrastructure										TOW01
			- Redesign and										& TRC01
			construction of TC to
			support movement
Town Centres	Town Centre	Finchley Central -	- Public Realm	Finchley	Finchley,	£	10,000,000	Yes		£	10,000,000	First	CS5, CS6	Possible funding sources
	Improvements	Town Centre	Improvements	Central	Church							and	CS9,	identified* Town Centre
		Vision for Barnet	- Creating flexible		End							Secon	DM11	teams being set up and
			work/retail/community									d 5	DM12,	gearing up to deliver TC
			space									years	& DM17	strategy
			- Day & Night economy										CDH03,
			infrastructure										TOW01
			- Redesign and										& TRC01
			construction of TC to
			support movement
Town Centres	Town Centre	Edgware - Town	- Public Realm	Edgware	Edgware	£	20,000,000	Yes		£	20,000,000	First	CS5, CS6	Possible funding sources
	Improvements	Centre Vision for	Improvements									and	CS9,	identified* Town Centre
		Barnet (District	- Creating flexible									Secon	DM11	teams being set up and
		TC Strategy)	work/retail/community									d 5	DM12,	gearing up to deliver TC
			space									years	& DM17	strategy
			- Day & Night economy										CDH03,
			infrastructure										TOW01
			- Redesign and										& TRC01
			construction of TC to
			support movement

Town Centres		Town Centre		Colindale - Town		- Public Realm	Colindal		Colindale		£	4,000,000		No			£	4,000,000	First		CS5, CS6		Town Centre teams being
		Improvements		Centre Vision for		Improvements	e												and		CS9,		set up and gearing up to
				Barnet (District		- Creating flexible													Secon		DM11		deliver TC strategy
				TC Strategy)		work/retail/community													d 5		DM12,
						space													years		& DM17
						- Day & Night economy															CDH03,
						infrastructure															TOW01
						- Redesign and															& TRC01
						construction of TC to
						support movement

50
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

Town Centres	Town Centre	Golders Green -	- Public Realm	Golders	Golders	£	18,000,000	No	£	18,000,000
	Improvements	Town Centre	Improvements	Green	Green
		Vision for Barnet	- Creating flexible
		(District TC	work/retail/community
		Strategy)	space
			- Day & Night economy
			infrastructure
			- Redesign and
			construction of TC to
			support movement
Town Centres	Town Centre	West Hendon	- Public Realm	West	West	£	4,000,000	No	£	4,000,000
	Improvements	Broadway - Town	Improvements	Hendon	Hendon
		Centre Vision for	- Creating flexible	Broadw	Broadway
		Barnet (District	work/retail/community	ay
		TC Strategy)	space
			- Day & Night economy
			infrastructure
			- Redesign and
			construction of TC to
			support movement
Town Centres	Town Centre	Chipping Barnet -	- Public Realm	Chippin	Chipping	£	5,000,000	No	£	5,000,000
	Improvements	Town Centre	Improvements	g Barnet	Barnet
		Vision for Barnet	- Creating flexible
		(District TC	work/retail/community
		Strategy)	space

Day & Night economy infrastructure

Redesign and construction of TC to support movement

Town Centres		Town Centre		Cricklewood -		- Public Realm		Cricklew		Cricklewo		£	4,000,000		No				£	4,000,000
		Improvements		Town Centre		Improvements		ood		od
				Vision for Barnet		- Creating flexible
				(District TC		work/retail/community
				Strategy)		space

Day & Night economy infrastructure

Redesign and construction of TC to support movement

First		CS5, CS6		Town Centre teams being
and		CS9,		set up and gearing up to
Secon		DM11		deliver TC strategy
d 5		DM12,
years		& DM17
		CDH03,
		TOW01
		& TRC01

First		CS5, CS6		Town Centre teams being
and		CS9,		set up and gearing up to
Secon		DM11		deliver TC strategy
d 5		DM12,
years		& DM17
		CDH03,
		TOW01
		& TRC01

First		CS5, CS6		Town Centre teams being
and		CS9,		set up and gearing up to
Secon		DM11		deliver TC strategy
d 5		DM12,
years		& DM17
		CDH03,
		TOW01
		& TRC01

First		CS5, CS6		Town Centre teams being
and		CS9,		set up and gearing up to
Secon		DM11		deliver TC strategy
d 5		DM12,
years		& DM17
		CDH03,

TOW01

& TRC01

51
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Town Centres	Town Centre	Burnt Oak - Town	- Public Realm	Burnt	Burnt Oak	£	4,000,000	No		£	4,000,000	First	CS5, CS6	Town Centre teams being
	Improvements	Centre Vision for	Improvements	Oak								and	CS9,	set up and gearing up to
		Barnet (District	- Creating flexible									Secon	DM11	deliver TC strategy
		TC Strategy)	work/retail/community									d 5	DM12,
			space									years	& DM17
			- Day & Night economy										CDH03,
			infrastructure										TOW01
			- Redesign and										& TRC01
			construction of TC to
			support movement
Town Centres	Town Centre	Borough-wide	- Shop-front	Borough	Borough	£	20,250,000	No		£	20,250,000	First	CS5, CS6	Town Centre teams being
	Improvements	town centre	improvement + retail	Wide	Wide							and	CS9,	set up and gearing up to
		initiatives	support programmes									Secon	DM11	deliver relevant borough-
			- Vacant properties									d 5	DM12,	wide TC projects
			strategy									years	& DM17
			- Evening economy uses										CDH03,
			- Liveable										TOW01
			neighbourhoods										& TRC01
	Flooding, Drainage, Waste and Air Quality
Flooding and	Flooding and	Flood Defence	Includes Brent 2100,	Borough	Borough	£	20,000,000	Unknown		£	20,000,000		CS13 &
Drainage	Drainage	schemes	Silkstream FAS, Childs	Wide	Wide								DM04
			Hill catchment FAS and										ECC02
			Decoy Brook catchment
			FAS projects
Flooding and	Flooding and	Gully cleansing		Borough	Borough	£	3,600,000	Yes		£	3,600,000	Full	CS13 &	£240k p/a (15yrs) Capital
Drainage	Drainage	revenue		Wide	Wide							Plan	DM04	programme funding
												Period	ECC02
Flooding and	Flooding and	Cyclical and		Borough	Borough	£	2,400,000	Yes		£	2,400,000	Full	CS13 &	£160k p/a (15yrs) EA
Drainage	Drainage	reactive		Wide	Wide							Plan	DM04	funding
		maintenance										Period	ECC02
Waste	Waste	New Depot Site	New Depot site and	TBC	TBC	16000000		No		£	16,000,000	First 5	ECC03	Waste
			extension of depot									years
Air Quality	Air Quality	Two PM2.5	Implementation of 2	TBC	TBC	£	27,000	No		£	27,000	First 5	CS13 &
		monitoring	new, automated PM2.5									years	DM04
		stations	particle monitors.										ECC02
														52
CIL Submission Update 12 August 2021

Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded
type	sub type		delivered

Air Quality		Air Quality		Maintenance		Service and	TBC		TBC		£	210,000		Yes
						maintenance of
						monitoring stations and
						diffusion tubes, data
						contract and data
						collection.

Funding in place		Funding to be			Phasin			Link to		Comment
		secured			g			Local		* These are contingent on
					(Local			Plan		bids for funding being
					Plan			Policy		successful in full.
					Timefr
					ames)
		£	210,000		Full			CS13 &		£11k p/a This would
					Plan			DM04		increase to approximately
					Period			ECC02		14k p/a if the PM2.5
										monitoring stations were
										installed.

 Education

Education

Education

Education

Education

Education

Modernisation -		Modernisation -
Primary &		Primary &
Secondary		Secondary

Modernisation -		Saracens Primary
Primary &
Secondary

Modernisation -		Grammar school
Primary &		projects
Secondary

School place		School place
planning		planning
(Primary)		(Primary)

School place	School place
planning	planning
(Secondary)	(Secondary)

Enhancement to	Respons		Responsiv		£	55,725,000		Part			£	52,010,000	Full		CS10 &		Forecast for 21/22 only
education facilities to	ive -		e -							£3,715,000			Plan		DM13
keep them up to	Depend		Dependa										Period		CHW01
required standards	ant on		nt on												&
	Need		Need												CHW02

Delivery of 6FE School	Colindal	Colindale	£	2,200,000	Yes	£	-	First 5	CS10 &	Forecast for 21/22 only
	e					£2,200,000		years	DM13
									CHW01
									&
									CHW02
Expansion of St	West	West	£	1,000,000	Yes	£	-	First 5	CS10 &	Forecast for 21/22 only
Michaels Grammar	Finchley	Finchley				£1,000,000		years	DM13
School									CHW01
									&
									CHW02
Provision of additional	Borough	Borough	Number of FE x		Yes	£	-	First 5	CS10 &	This is a calculation for
forms of entry across	Wide	Wide	£6,000,000					years	DM13	additional forms of entry
the borough									CHW01	required across the
									&	borough at undefined
									CHW02	locations. The formula is
										based on the average cost
										to deliver a single form of
										entry
Provision of additional	Borough	Borough	Number of FE x		Yes	£	-	First 5	CS10 &	Forecast for 21/22 only
forms of entry across	Wide	Wide	£6,000,000					years	DM13
the borough									CHW01
									&
									CHW02

53
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

Education	School place	School place	Provision of 3 additional	West	West	£	18,000,000	No	-	£	18,000,000	Years	CS10 &	Projections currently
	planning	planning	Forms of entry in the	Hendon	Hendon							5-10	DM13	appearing volatile;
	(Primary)	(Primary)	West Hendon Area										CHW01	therefore, the priority of
													&	this item has been moved
													CHW02	back to years 5 - 10
Education	SEN	SEN	Provision of New SEN	High	High	£	1,000,000	Yes		£	-		CS10 &
			School (Windmill) in	Barnet	Barnet				£1,000,000				DM13
			High Barnet										CHW01
													&
													CHW02
Education	SEN	SEN	Provision of additional	Borough	Borough	£	12,000,000	No	-	£	12,000,000	First 5	CS10 & Forecast for 21/22 only
			SEN places	Wide	Wide							years	DM13
													CHW01
													&
													CHW02
Education	Alternative	Alternative	Provision of New Pupil	Chandos	East	£	22,500,000	Yes		£	-	First 5	CS10 & Forecast for 21/22 only
	Provision	Provision	Referral Unit in Chandos	Avenue	Barnet				£22,500,000			years	DM13
			Avenue										CHW01
													&
													CHW02
Education	Early Education	Early Education		TBC	TBC	£	852,000	Yes		£	-	First 5	CS10 & Forecast for 21/22 only
	and Childcare	and Childcare							£852,000			years	DM13
	place sufficiency	place sufficiency											CHW01
													&
													CHW02
Education	Information	Information		N/A	N/A	£	298,000	Yes		£	-	First 5	CS10 & Forecast for 21/22 only
	Management	Management							£298,000			years	DM13
													CHW01
													&
													CHW02
Education	School Provision	Saracens School	Provision of a new	Colindal	Colindale								CS10 &	Land Secured through Peel
	(Primary)	works	Primary School at	e									DM13	Centre Planning Permission
			Colindale Gardens										CHW01
													&
													CHW02
	Libraries
Libraries	Libraries	West Hendon		West	West			No					CS10 &
		Library		Hendon	Hendon								DM13
													CHW01
													&
													CHW02
														54
CIL Submission Update 12 August 2021

Infrastructure	Infrastructure
type	sub type

Libraries	Libraries

Libraries	Libraries

Libraries	Libraries

Libraries	Libraries

Libraries	Libraries

Libraries	Libraries

Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
	delivered							secured		g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)
Edgware Library	Library expansion	Edgware	Edgware	£	1,000,000	No		£	1,000,000		CS10 &
500sqm											DM13
											CHW01
											&
											CHW02
Osidge Library	Library expansion	Osidge	Colindale	£	1,000,000	No		£	1,000,000		CS10 &
500sqm											DM13
											CHW01
											&
											CHW02
Golders Green	Library expansion	Golders	Golders	£	1,000,000	No		£	1,000,000		CS10 &
Library 500sqm		Green	Green								DM13
											CHW01
											&
											CHW02
East Finchley	Library expansion	East	East	£	1,000,000	No		£	1,000,000		CS10 &
Library 500sqm		Finchley	Finchley								DM13
											CHW01
											&
											CHW02
North Finchley	Library expansion	North	Woodhou	£	1,000,000	No		£	1,000,000		CS10 &
Library 500sqm		Finchley	se								DM13
											CHW01
											&
											CHW02
Burnt Oak Library	Library expansion	Burnt	Burnt Oak	£	1,000,000	No		£	1,000,000		CS10 &
500sqm		Oak									DM13
											CHW01
											&
											CHW02

55
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Libraries	Libraries	Exterior signage,		Borough	Borough	£	170,000	No		£	170,000		CS10 &
		shop front and		Wide	Wide								DM13
		interior design											CHW01
		standards - all											&
		libraries											CHW02
Libraries	Libraries	Self-service entry	Self Service library	Borough	Borough			No		£	-		CS10 &
		technology V2 -	entrances	Wide	Wide								DM13
		all core and core											CHW01
		plus libraries											&
													CHW02
Libraries	Libraries	library toilet	Upgrade and	Borough	Borough			No		£	-		CS10 &
		facilities	replacement of toilet	Wide	Wide								DM13
			facilities at Chipping										CHW01
			Barnet, Edgware, and										&
			Burnt Oak Libraries										CHW02
Libraries	Libraries	Internal signage	Internal Signage and	Borough	Borough	£	170,000	No		£	170,000		CS10 &
		and digital help	digital help point	Wide	Wide								DM13
		point - all libraries	facilities										CHW01
													&
													CHW02
Libraries	Libraries	Friern Barnet	Roof works	Friern	Coppetts	£	500	No		£	500		CS10 &
		Library (Roof)		Barnet									DM13
													CHW01
													&
													CHW02
	Children’s Care
Children’s’	Children’s’ Care	Loft conversion	Loft conversion for	Borough	Borough	£	240,000	Yes		£	-	First 5	CS10 &	This is the current and
Care		and extension	foster care facility	Wide	Wide				£240,000			years	DM13	20/21 financial years only
		policy for Foster											CHW01
		Carers											&
													CHW02
Children’s’	Children’s’ Care	New Park House	New Children's Home	Coppett	Coppetts	£	300,000	No		£	300,000	First 5	CS10 &
Care		Children's home		s								years	DM13
													CHW01
													&
													CHW02
Children’s’	Children’s’ Care	Woodside	Provision of new build	Woodsi	Totteridg	£	3,000,000	Yes		£	-	First 5	CS10 &	Project on site due for
Care		Avenue Children’s	children’s home and	de Park	e				£3,000,000			years	DM13	completion in 2021
		Home	intervention centre in										CHW01
			Woodside Avenue										&
													CHW02
														56
CIL Submission Update 12 August 2021

Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Children’s’	Children’s’ Care	Cromer Road	Cromer Road Caretakers	New	High	£	200,000	No		£	200,000		CS10 &
Care		Care Leavers	Housing Conversion to	Barnet	Barnet								DM13
			form accommodation	Road									CHW01
			for Care Leavers										&
													CHW02
Children’s’	Children’s’ Care	Church hill	Centre Point Scheme for	East	East	£	3,000,000	No		£	3,000,000		CS10 &
Care		Accommodation	to convert Church Hill	Barnet -	Barnet								DM13
		for Care Leavers	Road Car Park into	East									CHW01
			Accommodation for	Barnet									&
			Care Leavers	Village									CHW02
Children’s’	Children’s’ Care	Meadow Close		Underhil	Underhill	£	100,000	No		£	100,000	First 5	CS10 &	This is the current and
Care		Children's Homes		l								years	DM13	20/21 financial years only
													CHW01
													&
													CHW02
	Adult and Family Services
Adult services	Adult Care	Assistive	Assistive technology for	Borough	Borough	£	1,975,000			£	1,975,000		CS10 &
		Technology	independent living	Wide	Wide								DM13
													CHW01
													&
													CHW02
Family	Estates	Family Services		TBC	TBC	£	1,766,000	Yes		£	1,766,000	First 5	CS10 &	This is the current and
Services		Estate - building										years	DM13	20/21 financial years only
		compliance,											CHW01
		extensive R&M,											&
		H&S, DDA											CHW02
Adult Services	Adult Care	New Care Home	New Care Home	Totterid	Totteridg	£	4,000,000	Yes		£	4,000,000	First 5	CS4 &	This is the current and
				ge	e							years	DM09	20/21 financial years only
				Whetsto	Whetston								HOU04
				ne	e
Family	Estates	Centre Point	Independent Living	East	East	£		Part	£3,000,000	£	500,000		CS4 &	£3-3.5,000,000 secured by
Services		Scheme for	Programme- 60-unit	Barnet	Barnet	3,500,000							DM09	Centre Point investment
		converting	housing										HOU04
		Churchill Car Park
		(East Barnet) to
		modular
		affordable
		housing project
		(60 units).

57
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Adult services	Adult social	Wellbeing Centre,	Crisis House	TBC	TBC	£	350,000			£	350,000		CS10 &
	Care	Estate											DM13
		/Accommodation											CHW01
		for BCS provision											&
													CHW02
Adult services	Adult social	Wellbeing Centre,	Crisis Café	TBC	TBC	£	149,000			£	149,000		CS10 &
	Care	Estate											DM13
		/Accommodation											CHW01
		for BCS provision											&
													CHW02
Adult services	Adult social	Wellbeing Centre,	Recovery college	TBC	TBC	£	120,000			£	120,000		CS10 &
	Care	Estate											DM13
		/Accommodation											CHW01
		for BCS provision											&
													CHW02
Adult services	Adult social	Wellbeing Centre,	Health and Social Care	TBC	TBC	£	150,000			£	150,000		CS10 &
	Care	Estate	BCS hub										DM13
		/Accommodation											CHW01
		for BCS provision											&
													CHW02
Adult services	Adult social	Older Adult -	Community Equipment	Borough	Borough	£	17,599,000	Yes, Part		£	17,599,000	First 5	CS10 &
	Care	Integrated Care		Wide	Wide			Council/Part				years	DM13
								CCG					CHW01
													&
													CHW02
Adult services	Adult social	Older Adult -	Assistive technology for	Borough	Borough	£	8,000	Yes		£	8,000		CS10 &
	Care	Integrated Care	independent living	Wide	Wide								DM13
													CHW01
													&
													CHW02
Adult services	Adult social	Learning	Accommodation and	TBC	TBC	£	10,672			£	10,672		CS10 &
	Care	Disabilities	support										DM13
													CHW01
													&
													CHW02
	Health
Health	Health Facilities	Brent Cross - A	Fit out of facility	Brent	West	£	12,000,000	No		£	12,000,000	Years	CS11 &
		new Primary and		Cross	Hendon/							5-10	DM13
		Community Care			Golders								CHW01
		facility			Green								&
													CHW02

58
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Health	Health Facilities	Finchley	Shuttle Bus	Woodho	Woodhou	Unknown		No		£	-	First 5	CS11 &
		Memorial		use	se							years	DM13
		Hospital - style											CHW01
		shuttle bus from											&
		Finchley Tally Ho											CHW02
		(the Bus station)
		and the main bus
		stops on the High
		Road to Finchley
		Memorial
		Hospital
Health	Health Facilities	Barnet General	Fit out of facility	Chippin	Underhill	£	2,000,000	No		£	2,000,000	First 5	CS11 &	Being sought
		Hospital - Urgent		g Barnet								years	DM13
		Care Centre (UCC)											CHW01
													&
													CHW02
Health	Health Facilities	Cricklewood - A	Fit out of facility	Cricklew	Childs Hill	£	9,000,000	No		£	9,000,000	Unkno	CS11 &
		new 1,500 –		ood								wn	DM13
		2,000m2 primary											CHW01
		Care and											&
		Community											CHW02
		facility
Health	Health Facilities	Golders Green - A	Fit out of facility	Golders	Golders	£	9,000,000	No		£	9,000,000	Unkno	CS11 &
		new 1,500 –		green	green							wn	DM13
		2,000m2 primary											CHW01
		Care and											&
		Community											CHW02
		facility
Health	Health Facilities	Edgeware/Burnt	Fit out of facility	Edgware	Edgware/	£	9,000,000	No		£	9,000,000	Unkno	CS11 &
		Oak- A new 1,500		/Burnt	Burnt Oak							wn	DM13
		– 2,000m2		Oak									CHW01
		primary Care and											&
		Community											CHW02
		facility

59
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure
type	sub type

Health		Health Facilities

Health		Health Facilities

Health		Health Facilities

Health		Health Facilities

Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
	delivered							secured		g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)
Mill Hill - A new	Fit out of facility	Mill Hill	Mill Hill	£	9,000,000	No		£	9,000,000	Unkno	CS11 &
1,500 – 2,000m2										wn	DM13
primary Care and											CHW01
Community											&
facility											CHW02
Totteridge and	Fit out of facility	Totterid	Totteridg	£	9,000,000	No		£	9,000,000	Unkno	CS11 &
Whetstone - A		ge	e							wn	DM13
new 1,500 –		Whetsto									CHW01
2,000m2 primary		ne									&
Care and											CHW02
Community
facility
All -Coaguchek	Coaguchek clinical	Borough	Borough	£	30,000	No		£	30,000	Unkno	CS11 &
clinical devices	devices for health	Wide	Wide							wn	DM13
for health	facilities across Barnet.										CHW01
facilities across											&
Barnet.											CHW02
All - Community	Community Clinical IT	Borough	Borough	£	1,200,000	No		£	1,200,000	Unkno	CS11 &
Clinical IT	Infrastructure: EMIS	Wide	Wide							wn	DM13
Infrastructure:	Community software to										CHW01
EMIS Community	be installed.										&
software to be											CHW02
installed across
all Barnet
community sites
for clinical
integration work.

 Parks and Open Spaces

60
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Parks and	Park	Colindale Park	Improvements include	Colindal	Colindale	£	2,500,000	Part	£2,000,000	£	500,000	First 5	CS7 &	£2m funding via S106
open space	improvements		Playgrounds, Parks	e								years	DM15
			Furniture, Pathways,										CHW02,
			Wellbeing Facilities,										ECC02,
			Entrances etc										ECC04,
													ECC05 &
													ECC06
Parks and	Park	Heybourne Park,	Improvements include	Colindal	Colindale	£	3,500,000	Part	£2,000,000	£	1,500,000	First 5	CS7 &	£2m funding via S106
open space	improvements		Playgrounds, Parks	e								years	DM15
			Furniture, Pathways,										CHW02,
			Wellbeing Facilities,										ECC02,
			Entrances etc										ECC04,
													ECC05 &
													ECC06
Parks and	Park	Sustainable	Improvements include	Borough	Borough	£	3,000,000	No		£	3,000,000	Full	CS7 &	To be considered in
open space	improvements	Travel –	Playgrounds, Parks	Wide	Wide							Plan	DM15	connection with Barnet
		facilitating the	Furniture, Pathways,									Period	CHW02,	Transport Strategy
		growth of the	Wellbeing Facilities,										ECC02,
		walking and	Entrances etc										ECC04,
		cycling network											ECC05 &
													ECC06
Parks and	Park	Rushgrove Park	Improvements include	Colindal	Colindale	£	2,750,000	Part	£2,000,000	£	-	First 5	CS7 &	£2m funding via S106
open space	improvements		Playgrounds, Parks	e								years	DM15
			Furniture, Pathways,										CHW02,
			Wellbeing Facilities,										ECC02,
			Entrances etc										ECC04,
													ECC05 &
													ECC06
Parks and	Park	Parks	Improvements include	Borough	Borough	£	3,750,000	No		£	3,750,000	First 5	CS7 &	To deliver the investment
open space	improvements	Infrastructure –	Playgrounds, Parks	Wide	Wide							years	DM15	required to optimise the
		Quality / Value	Furniture, Pathways,										CHW02,	quality / value of parks in
			Wellbeing Facilities,										ECC02,	order to meet increased
			Entrances etc										ECC04,	population / regeneration
													ECC05 &	requirements
													ECC06

61
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Parks and	Park	Brent Cross -	Improvements include	Brent	West	£	30,000,000	Part		£	30,000,000		CS7 &	BXS Scheme – to be
open space	improvements -	Clitterhouse	Playgrounds, Parks	Cross	Hendon/								DM15	confirmed by LBB and
	Brent Cross	Playing Fields	Furniture, Pathways,		Golders								CHW02,	Argent LLP.
			Wellbeing Facilities,		Green								ECC02,
			Entrances etc										ECC04,
													ECC05 &
													ECC06
Parks and	Park	Brent Cross –	Improved pathways and	Brent	West	Unknown		Part		£		-	CS7 &	BXS Scheme – to be
open space	improvements -	New River Brent	connectivity with West	Cross	Hendon/								DM15	confirmed by LBB and
	Brent Cross	River Corridor	Hendon Estates and		Golders								CHW02,	Argent LLP
			Nearby Parks Facilities		Green								ECC02,
													ECC04,
													ECC05 &
													ECC06
Parks and	Park	Brent Cross –	Improvements include	Brent	West	Unknown		Part		£		-	CS7 &	BXS Scheme – to be
open space	improvements -	Various public	Playgrounds, Parks	Cross	Hendon/								DM15	confirmed by LBB and
	Brent Cross	squares	Furniture, Pathways,		Golders								CHW02,	Argent LLP
			Sports & Wellbeing		Green								ECC02,
			Facilities, Hub Buildings,										ECC04,
			Entrances etc										ECC05 &
													ECC06
Parks and	Park	Brent Cross -	Improvements include	Brent	West	Unknown		Part		£		-	CS7 &	BXS Scheme – to be
open space	improvements -	Clarefield Park,	Playgrounds, Parks	Cross	Hendon/								DM15	confirmed by LBB and
	Brent Cross		Furniture, Pathways,		Golders								CHW02,	Argent LLP
			Sports & Wellbeing		Green								ECC02,
			Facilities, Hub Buildings,										ECC04,
			Entrances etc										ECC05 &
													ECC06
Parks and	Park	Claremont Park	Improvements include	Brent	West	Unknown		Part		£		-	CS7 &	BXS Scheme – to be
open space	improvements -	and Sturgess Park	Playgrounds, Parks	Cross	Hendon/								DM15	confirmed by LBB and
	Brent Cross	replacement /	Furniture, Pathways,		Golders								CHW02,	Argent LLP.
		improvements	Wellbeing Facilities,		Green								ECC02,
			Entrances etc										ECC04,
													ECC05 &
													ECC06
Parks and	Park	Brent Cross –	Temporary open space	Brent	West	Unknown		Part		£		-	CS7 &	BXS Scheme – to be
open space	improvements -	Temporary open		Cross	Hendon/								DM15	confirmed by LBB and
	Brent Cross	space			Golders								CHW02,	Argent LLP
					Green								ECC02,
													ECC04,
													ECC05 &
													ECC06

62
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Parks and	Park	Copthall Playing	Improvements include	Copthall	Mill Hill	£	55,000,000	No		£	55,000,000	Years	CS7 &	Masterplan for Copthall
open space	improvements	Fields and Mill	Playgrounds, Parks									5-10	DM15	and Mill Hill Open Spaces
		Hill Open Spaces	Furniture, Pathways,										CHW02,	approved in 2019
		(Sunnyhill)	Sports & Wellbeing										ECC02,
			Facilities, Hub Buildings,										ECC04,
			Entrances etc										ECC05 &
													ECC06
Parks and	Park	Park, Mill Hill Park	Improvements include	Mill Hill	Mill Hill	£	3,000,000	No		£	3,000,000	Years	CS7 &	Addressed within the
open space	improvements	and Arrandene	Playgrounds, Parks									5-10	DM15	Copthall & Mill Hill Open
		Open Space)	Furniture, Pathways,										CHW02,	Spaces Masterplan which
			Wellbeing Facilities,										ECC02,	also includes Sunnyhill Park
			Entrances etc										ECC04,
													ECC05 &
													ECC06
Parks and	Park	West Hendon	Improved pathways and	West	West	£	1,000,000	No		£	1,000,000	First 5	CS7 &	Potential to be funded
open space	improvements	Estate - New	connectivity with West	Hendon	Hendon							years	DM15	within Sports Hub
		green corridors	Hendon Estates and										CHW02,	Masterplan for West
		and investment in	Nearby Parks Facilities										ECC02,	Hendon Playing Fields
		SSSI											ECC04,
													ECC05 &
													ECC06
Parks and	Park	West Hendon	Improvements include	West	West	£	17,500,000	No		£	17,500,000	First 5	CS7 &	Feasibility Study 2019
open space	improvements	Playing Fields –	Playgrounds, Parks	Hendon	Hendon							years	DM15	provided cost estimate
		Sports Hub	Furniture, Pathways,										CHW02,
		Masterplan	Sports & Wellbeing										ECC02,
			Facilities, Hub Buildings,										ECC04,
			Entrances etc										ECC05 &
													ECC06

Parks and		Park		Barnet Playing		Improvements include	Underhil		Underhill/		£	11,500,000		Part			£	11,500,000	Years		CS7 &		Feasibility Study 2019
open space		improvements		Fields / King		Playgrounds, Parks	l/Totteri		Totteridg										5-10		DM15		provided cost estimate
				George V – Sports		Furniture, Pathways,	dge		e												CHW02,		S106 funding - £1.470m
				Hub Masterplan		Sports & Wellbeing															ECC02,
						Facilities, Hub Buildings,															ECC04,
						Entrances etc															ECC05 &
																					ECC06

63
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost		Funded	Funding in place	Funding to be		Phasin	Link to	Comment
type	sub type		delivered							secured		g	Local	* These are contingent on
												(Local	Plan	bids for funding being
												Plan	Policy	successful in full.
												Timefr
												ames)
Parks and	Park	North West	Improvements include	Borough	Borough	£	3,000,000	No		£	3,000,000	Years	CS7 &	Masterplan to be
open space	improvements	Green Belt Sites	Playgrounds, Parks	Wide	Wide							5-10	DM15	commissioned.
		Masterplan	Furniture, Pathways,										CHW02,
			Wellbeing Facilities,										ECC02,
			Entrances etc										ECC04,
													ECC05 &
													ECC06
Parks and	Park	Brent Park the	Removal or notching of	Borough	Borough	Unknown						Full	CS7 &	These projects are led by
open space	improvements	Decoy Ponds, Oak	2 weirs in Brent Park,	Wide	Wide							plan	DM15	the Environment Agency
	– water and	Hill Park, Welsh	removal of weir in Oak									period	CHW02,
	invasive species	Harp Reservoir,	Hill Park, improvements										ECC02,
	management		to Welsh Harp reservoir										ECC04,
													ECC05 &
													ECC06
	Leisure
Leisure	Leisure centre	Finchley Lido		Finchley	Woodhou	£	32,000,000	No		£	32,000,000	First 5	CS7 &	Initial Feasibility Study to
	improvements	Leisure Centre			se							years	DM15	be undertaken in 2020.
													CHW02,
													ECC02,
													ECC04,
													ECC05 &
													ECC06
Leisure	Leisure centre	Hendon Leisure		Hendon	Golders	£	50,000,000	No		£	50,000,000	Years	CS7 &	BXS Scheme – to be
	improvements	Centre			Green							5-10	DM15	confirmed by LBB and
													CHW02,	Argent LLP
													ECC02,
													ECC04,
													ECC05 &
													ECC06
Leisure	Leisure centre	Burnt Oak Leisure		Burnt	Burnt Oak	£	20,000,000	No		£	20,000,000		CS7 &	Mix dependant/location
	improvements	Centre		Oak									DM15	and existing and enhanced
													CHW02,	works to cost more than
													ECC02,	original expected £4m.
													ECC04,
													ECC05 &
													ECC06
Community	Community	No projects								£	-		CS10 &
Centres	Centres	costed											DM13
													CHW01
														64
CIL Submission Update 12 August 2021

Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

Emergency	Emergency	No projects					£	-
Services	Services	costed
	Brent Cross
Strategic Site	Critical	Further analysis	Critical Infrastructure	Brent	West	£	70,000,000		£	70,000,000
Infrastructure	Infrastructure	to be undertaken	for Brent Cross	Cross	Hendon/
at Brent Cross	for Brent Cross	to confirm which			Golders
		elements are			Green
		additional to
		what will already
		be provided
		under existing
		planning
		permission and
		how much still
		needs to be
		secured through
		any future
		planning
		application or
		bids for external
		funding
Strategic Site	Public	Step Free Access		Brent	West	£	120,000	Secured	£	120,000
Infrastructure	Transport	Studies		Cross	Hendon/			through
at Brent Cross					Golders			current s106
				Green
Strategic Site	Public	A406 Surfacing or		Brent	West	£	1,000,000	Secured	£	1,000,000
Infrastructure	Transport	Noise Mitigation		cross	Hendon/			through
at Brent Cross					Golders			current s107
				Green
Strategic Site	Public	Brent Cross Tube		Brent	West	£	6,000,000	Secured	£	6,000,000
Infrastructure	Transport	Station Step Free		Cross	Hendon/			through
at Brent Cross		Access			Golders			current s106
				Green

&
CHW02

CS10 &
DM13
CHW01
&
CHW02

CS2
GSS02 &
GSS03

CS2
GSS02 &
GSS03

CS2	Delivery Phase Payment
GSS02 &	Triggered by 1BN
GSS03

65
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

Strategic Site	Bridge &	"• New Bridge	Brent	West	Secured	£	-	CS2	Delivery Phase 1AN (Infra2)
Infrastructure	Structure	Structure B1	Cross	Hendon/	through			GSS02 &
at Brent Cross		(Replacement		Golders	current s106			GSS03
		A406 Tempelhof		Green
		Bridge)
Strategic Site	Bridge &	• Tempelhof	Brent	West	Secured	£	-	CS2	Delivery Phase 1AN (Infra2)
Infrastructure	Structure	Avenue	Cross	Hendon/	through			GSS02 &
at Brent Cross				Golders	current s106			GSS03
				Green
Strategic Site	Bridge &	• Link Road"	Brent	West	Secured	£	-	CS2	Delivery Phase 1AN (Infra2)
Infrastructure	Structure		Cross	Hendon/	through			GSS02 &
at Brent Cross				Golders	current s106			GSS03
				Green

Strategic Site	Junction	A406 Brent Cross	Brent	West	Secured	£	-	CS2	Delivery Phase 1AN (Infra2)
Infrastructure	Improvements	Ingress/Egress	Cross	Hendon/	through			GSS02 &
at Brent Cross		Junction		Golders	current s106			GSS03
		Improvements		Green
Strategic Site	Cycling and	Brent Cross	Brent	West	Secured	£	-	CS2	Delivery Phase 1AN (Infra2)
Infrastructure	walking	Pedestrian	Cross	Hendon/	through			GSS02 &
at Brent Cross	improvements	Underpass Works		Golders	current s106			GSS03
				Green
Strategic Site	Flooding and	River Brent	Brent	West	Secured	£	-	CS2
Infrastructure	Drainage	Alteration and	Cross	Hendon/	through			GSS02 &
at Brent Cross		Diversion Works		Golders	current s106			GSS03
				Green
Strategic Site	New park	River Brent	Brent	West	Secured	£	-	CS2
Infrastructure		Nature Park/	Cross	Hendon/	through			GSS02 &
at Brent Cross		Wetland Area		Golders	current s106			GSS03
				Green

66
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)
Strategic Site	New park	Eastern Brent		Brent	West		Secured		£	-	CS2
Infrastructure		Riverside Park		Cross	Hendon/		through				GSS02 &
at Brent Cross					Golders		current s106				GSS03
					Green
Strategic Site	Bridge &	Living Bridge		Brent	West		Secured		£	-	CS2	Delivery Phase 1AN (Infra2)
Infrastructure	Structure	(including Brent		Cross	Hendon/		through				GSS02 &
at Brent Cross		Cross Main Sq			Golders		current s106				GSS03
		and High Street			Green
		North)
Strategic Site	Cycling and	School Green		Brent	West		Secured		£	-	CS2
Infrastructure	walking	Corridor		Cross	Hendon/		through				GSS02 &
at Brent Cross	improvements				Golders		current s106				GSS03
					Green
Strategic Site	Libraries	Library		Brent	West		Secured		£	-	CS2
Infrastructure				Cross	Hendon/		through				GSS02 &
at Brent Cross					Golders		current s106				GSS03
					Green
Strategic Site	Health Facilities	Main Health		Brent	West		Secured		£	-	CS2
Infrastructure		Centre		Cross	Hendon/		through				GSS02 &
at Brent Cross					Golders		current s106				GSS03
					Green
Strategic Site	Health Facilities	Drop In Health		Brent	West		Secured		£	-	CS2
Infrastructure		Centre		Cross	Hendon/		through				GSS02 &
at Brent Cross					Golders		current s106				GSS03
					Green
Strategic Site	New park	Brent Riverside		Brent	West		Secured		£	-	CS2
Infrastructure		Park		Cross	Hendon/		through				GSS02,
at Brent Cross					Golders		current s106				GSS03,
					Green						ECC04
Strategic Site	New park	Eastern Lands		Brent	West		Secured		£	-	CS2
Infrastructure		Green Corridor		Cross	Hendon/		through				GSS02,
at Brent Cross					Golders		current s106				GSS03,
					Green						ECC04
Strategic Site	Cycling and	Bridge Structure		Brent	West		Secured		£	-	CS2	Delivery Phase 6
Infrastructure	walking	B4 (Pedestrian		Cross	Hendon/		through				GSS02 &
at Brent Cross	improvements	Bridge over A406)			Golders		current s106				GSS03
					Green
Strategic Site	New park	Western Brent		Brent	West		Secured		£	-	CS2
Infrastructure		Riverside Park		Cross	Hendon/		through				GSS02,
at Brent Cross					Golders		current s106				GSS03 &
					Green						ECC04

67
CIL Submission Update 12 August 2021
Infrastructure	Infrastructure	Detail	Infrastructure to be	Locality	Ward	Cost	Funded	Funding in place	Funding to be	Phasin	Link to	Comment
type	sub type		delivered						secured	g	Local	* These are contingent on
										(Local	Plan	bids for funding being
										Plan	Policy	successful in full.
										Timefr
										ames)

Strategic Site	New park	Millennium Green	Brent	West	Secured	£	-	CS2	delivery Phase 3
Infrastructure		Improvements	Cross	Hendon/	through			GSS02,
at Brent Cross				Golders	current s106			GSS03 &
				Green				ECC04
Strategic Site	New park	Brent Terrace	Brent	West	Secured	£	-	CS2
Infrastructure		Park	Cross	Hendon/	through			GSS02,
at Brent Cross				Golders	current s106			GSS03 &
				Green				ECC04
Strategic Site	New park	Railway Lands	Brent	West	Secured	£	-	CS2
Infrastructure		Nature Park	Cross	Hendon/	through			GSS02,
at Brent Cross				Golders	current s106			GSS03 &
				Green				ECC04
Strategic Site	New park	Northern Nature	Brent	West	Secured	£	-	CS2
Infrastructure		Park	Cross	Hendon/	through			GSS02,
at Brent Cross				Golders	current s106			GSS03 &
				Green				ECC04
Strategic Site	New park	North Circular	Brent	West	Secured	£	-	CS2
Infrastructure		Green Corridor	Cross	Hendon/	through			GSS02,
at Brent Cross				Golders	current s106			GSS03,
				Green				ECC04 &
								ECC06
Strategic Site	New school	Land provided to	Brent	West	Secured	£	-	CS10 &
Infrastructure		facilitate a new	Cross	Hendon/	through			DM13
at West		school as well as		Golders	current s106			GSS10,
Hendon		a financial		Green				CHW01
		payment						&
								CHW02

Totals:		£1,346,694,922				£207,628,000	£1,134,766,922

68
CIL Submission Update 12 August 2021